## Slide 1: SPS Summary & Updates 15 March 2017
PREPARED BY:
SUBMITTED TO:
Notes: Font Type: Open Sans
Font Size: Proposal Title (60), Proposal Details (40)
Business unit & Client logo: Small size

## Slide 2
The Proposal
SPS Project Summary
No. | Project Name | PIC | Status/ Remarks
1. | PI1M Community Content Empowerment Proposal by Accounting Solutions | Pn. Nor Akmar – Director of Content & Application Development, MCMC En. Azriman Abdullah – FR Mutiara (M) Sdn Bhd | Submitted final pilot proposal on 24th Feb 2017. Pn. Akmar submitted report to MCMC Chairmain on 9th March 2017. Committee meeting expected on 20th-24th March 2017. Expected approval on 1st – 2nd week April 2017
2. | BERNAMA SAGA Tender | Pn. Sharifah Zaini – Sr. Manager Finance BERNAMA En. Rosli Abdullah – SuiteLab Technology Sdn Bhd | Final preparation on tender on 13th – 24th March 2017. Expected tender release on final week march 2017.
3. | BIMB Securities – Customized Accounting Solutions | En. Razmi Razak– Head IT Pn. Tunku Zuhreen – IT Manager | Quotation submitted on 9th March 2017. Expected result in April-May 2017
4. | Felda D’Saji – Customized Accounting Solutions | En. Firhan – Sr. Finance Manager | Quotation submitted on 7th March 2017. Expected result in April-May 2017
5. | SPS Promotion to Micro Entrepreneurs | Dato Zulhilmi – COO Tekun Corp Sdn Bhd | Contacted Pengurus Cawangan TEKUN Nasional in Penang, Perak and Kedah (52 potential agent) Pending briefing session arrangement
6. | BERNAMA Software Aggregator Platform via Bernama TV | Pn. Sharifah Zaini – Sr. Manager Finance BERNAMA En. Hakimi – Director, Bernama TV | Proposal submission on 2nd March 2017. Tentative date for final presentation on mid April 2017. Expected JV Letter released on May-June 2017
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 3
The Proposal
SPS Project Summary
No. | Project Name | PIC | Status/ Remarks
7. | UTUSAN Software Aggregator Platform via Bernama TV | En. Razif Mohamed-GM, Business Division | Proposal submission on 18th Jan 2017. Pending report submission to UTUSAN BOD for approval
8. | Applied Accounting for Sahabat AIM | En. Nordin – Private officer to AIM Chairman | Pending official proposal submission Target to submit on 21st March 2017
9. | SPS E-Voting Cold Email & Cold Call activities | 100 Top Co-operative | Email done Cold calling and follow up – in progress
10. | SPS Managed Web Services | 100 Top Co-operative | Email – in progress
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 4
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
1. | E-Voting | Marketing Market Segment : 12,000 Co-operatives Method: Cold calling & cold email Pricing: RM500 Based. 201 - 500 : RM0.50/pax 501 - 1,000 : RM0.40/pax 1,000 and above : RM0.30/pax Marketing Support: Affiliate program RM100 commission per client Development Platform: Cloud hosting Payment: Billplz New module/ customization Client Registration Upload Data voter from excel 3 tier pricing calculation Affiliate module Election date control (admin) Completion: Expected 2 weeks (2 programmer from the approval date) Target Revenue | Estimate Completion Date 27/03/2017
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 5
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
2. | SPS Accounting (Web Application-run on cloud) | Marketing Focus: Social media & affiliate empowerment Method: social media, affiliate, cold email and cold calling Pricing: RM100 / month Free training (2 pax @ Salihin) Marketing Support: affiliate program RM10 referrals commission per client/ month University ( UiTM, UMT & UniKL) Development Platform: Cloud hosting Payment: Billplz Enchancement module/ customization Business Intelligent GST Module Reporting Various Reporting AP & AR Inventories | 27 March 2017 June 2017
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 6
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
3. | SPSLite & SPSWeb Lite (Web Application-run on cloud) | Marketing Focus: Dealer empowerment Method: Master dealer appointment Pricing: RM10 per month (master dealer) Free training (2 pax @ Salihin) Marketing Support: Affiliate marketing RM5 referrals commission per client Development Platform: Cloud hosting Payment: Billplz New module/ customization Registration module Payment & verification Date & access control | Mid April
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 7
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
4. | SPS (Desktop Application-Installer oriented) | Marketing Focus: Dealer empowerment Method: Dealer, social media, cold email and cold calling Pricing: RM1,500 (6 months – Salihin 15 years promotion) Free training (2 pax @ Salihin) Marketing Support: Affiliate marketing RM100 referrals commission per client | 20 March 2017
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 8
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
5. | SPS Web (Web Application-run on cloud) | Marketing Focus: Managed services – SME & Govt market Method: Business rapport, cold calling, cold email marketing and social media Pricing: RM300 per month 10 pages updates/ month Marketing Support: Affiliate marketing RM10 referrals commission per client/month Development Platform: Cloud hosting Payment: Billplz New module/ customization Registration module Payment & verification Date & access control | Mid April
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 9
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
6. | SPSLite & SPS Web Lite (Web Application-run on cloud) | Marketing Focus: TekunCorp Method: Tekun’s district manager soft campaign Pricing: RM100 quartely Marketing Support: Affiliate marketing RM5 referrals commission per client Development Payment: Billplz New module/ customization Affiliate Registration module | 
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 10
The Proposal
SPS Development Updates
No. | Product Name | Details | Date/ Timeline
7. | Audit Scoreboard | Marketing Focus: MITI, TEKUN, Felcra, Felda, KWP, MCMC, Bernama, Lembaga Pertubuhan peladang, FAMA, MAQIS, KEMAS, KKLW, SKM, MPSJ, MBPJ, MBSA, MPAJ, MDKS, MPKlang, MPKajang, PUNB, PNS, AIM, LZS, MAIS, MDHS, RISDA, PERNAMA, TERAJU Method: Business rapport & proposal Pricing: RM50K (by project) Free training (2 pax @ Salihin) Marketing Support: Affiliate program RM1,000 referrals commission per client Development Platform: Cloud hosting New module/ customization Client Registration Date & access control Affiliate module Completion: Expected 2 weeks (2 programmer from the approval date) Target Revenue | June
Notes: Font Type: Open Sans Light
Font Size: Content (36)
Content suggestion: Client and proposal background.

## Slide 11
www.salihin.com.my | www.salihinpremier.com
Careline: 1 300 88 5678
Notes: Attention: Please don’t change any content here. Thank you very much 