# PLANNING AND BUDGETING  2016

VERSION 1.0

PREPARED BY :

IT DEPARTMENT

KL SENTRAL OFFICE

15TH NOVEMBER 2015

# SPS Sales & Marketing Planners

# Our Vision

To be a preferred Business Solutions Software House in Malaysia

# Our Mission

We develop Business Software, share the skill, develop networking and lead Malaysian business community for the benefit of the country.

# Our Guiding Principles

·         We believe social media is a key communications tool that enables it to work forwards. Therefore we will participate actively in the society.

·         We believe that quality and business networking will drive to sales. Therefore we will proactively engage more right partners to serve business community.

·         We believe support and after sales service are vital for our business existence.  Therefore we will reengineer and rejuvenate the business process.

# Our Goals

| A. Dealership | - To extent SPS dealership program to every state and major township. |
| --- | --- |
| B. Education | - To integrate and incorporate SPS in the learning process directly (embedded curriculum module) or indirectly (learning tool). |
| C. New Media | - To increase the number of likers / followers / subscribers in social media by 100%. |
| D. Media Partnership | - To collaborate with 1 media partner for each segment exclusively. i.e.: newspaper, television and radio. |
| E. Business Collaboration | - To engaged with at least 3 government agencies / business community. |

# Objectives

| Our Goals | Our Objectives | Baseline | First Year | Third Year |
| --- | --- | --- | --- | --- |
| A. Dealership | - To increase the number of SPS dealer. | 9 | 14 | 28 |
|  | - To increase dealers participation in SPS monthly training. | 1 | 2 | 2.5 |
|  | - To increase SPS licensed sold from the dealership program. |  |  |  |
| B. Education | - To increase the number of SPS education engagement program with local university. | 1 | 3 | 5 |
|  | - To kick start the Train-The-Trainer program. | 0 | 3 | 9 |
|  | - To commence the SPS courses for accounting based student. | 0 | 150 | 450 |
| C. New Media | - To increase the number of visitors/ followers / likers / subscribers by 100% per year. | Web Visitor:4,287 Facebook: 817 Instagram: 51 Twitter: 10 LinkedIn: 194 YouTube: 7 | Web Visitor:8,574 Facebook: 1634 Instagram: 102 Twitter: 100 LinkedIn: 388 YouTube: 50 | Web Visitor:25,722 Facebook: 4902 Instagram: 306 Twitter: 300 LinkedIn: 1164 YouTube: 150 |
|  | - To maintain social media posting on weekly basis. | Once a week | Twice a week | 2.5 times a week |
|  | - To increase the number of acknowledge user (share/repost). | 0.25 | 2 | 8 |
|  | - Increase Search Engine Optimization (SEO), page ranking & web visitor. | Google : Pg.4 (GST) | Google : Pg.2 (GST) | Google : Pg.1 (GST) |
| D. Media Partnership | - To engaged printed media partner. | 0 | 1 | 1 |
|  | - To engaged TV media partner. | 0 | 1 | 1 |
|  | - To engaged radio media partner. | 0 | 1 | 1 |
| E. Business Collaboration | - To increase bilateral relationship with Malaysian business council. | 0 | 1 | 2 |
|  | - To become a prominent partner with government related agency. | 0 | 1 | 3 |
|  | - To increase SPS partnership with business centric. | 0 | 1 | 2 |
|  | - To engaged 2, 500 entrepreneur in SPS special scheme. | 0 | 833 | 2, 500 |

## A. Dealership

| Our CSF’s (Critical Success Factors) & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Higher compensation plan. - Dedicated pre-sale and after sale support. - The strength of SALIHIN brand. | A1. To organize monthly visit. A2. To organize an annual gathering for dealers. A3. Review and re-structure dealership compensation plan. i.e.: multi-tier basis. A4. To impose mandatory training program for dealer. A5. To impose a mandatory participation from dealer in any event organized by SPS. A6. To officiate a structured affiliate program in the dealership management. i.e.: Dealers are able to appoint sub-dealer with the approval from SPS management. A7. Review and improvise training kits and equipment for the dealers. |
| Barriers | - Lack of dealership commitment. - In effective and unstructured dealership channel management & program. |  |

## B. Education

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Good bonding with the accounting faculty - Our GST, Zakat and Waqf comply with the university program. - Certain university starts to adapt multiple software to enrich student experience. - Urgency in up scaling student capacity to compete in the open job market. | - Create a module that is suitable with the student syllabus ( embedded curriculum) - Implement an awareness campaign campus wide. - To hold an outreach program to provide a more in depth and practical session with the student. |
| Barriers | - SPS has minimal/no experience conducting the university program. - Lack of concrete preparation of physical material, i.e.; Reference book, user manual, software package for student version - Insufficient man power in conducting the university program |  |

## C. New Media

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Keeping content fresh and relevant - Enhance the Development of a Positive Image - Shift in marketing thinking | - Send particular personnel for proper new media training. - To acquire compulsory followers/likers from the SPS/SALIHIN staff. |
| Barriers | - Lack of Expertise and adequate training of media relations department personnel. - Insufficient support from the whole team. |  |

## D. Media Partner

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Loyal readers/subscriber - Long lasting penetration - New business strategy | - Forming a win-win partnership basis with attractive revenue sharing proposition - Gain trust via exclusivity from each media segment - Provide extensive pre and after sales support - On time commission re-imbursement within 7 days upon receive full payment |
| Barriers | - Conventional minded management - SPS is relatively small and new to the industry |  |

## E. Business Collaboration

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - A large number of existing clientele - Establish branding and business network - Highly potential for cross sell | - To correlate our business propositions align with their needs and objectives. - Position our product as a value added services to the business community - Provide extensive pre and after sales support |
| Barriers | - Difficult to penetrate - Time consuming business process - Bureaucratic type of organization |  |

# Our Positioning Statement

We believes that good product, adoption of new media technology and right business partner will drive our existence in years ahead. Therefore, we must improve and always re-assess our business strategies to ensure we didn’t miss the track.

| Who | Our Priority Strategies | Deliverables |
| --- | --- | --- |
| HR | C1) Send particular personnel for proper new media training. | - To acquire and study type of training requirement for new media/social media. |
| Marketing Team | A5) To impose a mandatory participation from dealer in any event organized by SPS. A6) To officiate a structured affiliate program in the dealership management. i.e.: Dealers are able to appoint sub-dealer with the approval from SALIHIN top management. D1) Forming a win-win partnership basis with attractive revenue sharing proposition. | - To structure events calendar. - To review and propose mechanism of affiliate program. - Structured a partnership master plan and compensation plan. - Monthly assessment report. |
| Support Team | B1) Create a module that is suitable with the student syllabus (embedded curriculum). | - Review and enhance current support business process. |
| Partners Office | C2) To acquire compulsory followers/likers from the SPS/SALIHIN staff. | - Initiate emails and instruction. - Monthly participation report. |

| When | Our Monitoring Plan |
| --- | --- |
| Monthly | Are we doing what we said we were going to do? - Prepare performances report. - Monthly update status of action plan. - Post-mortem and recommendation. |
| Quarterly | Are we getting the results we want to get? - Review quarterly strategies and progress. - Access strategies impact. - Prepare the outcome status and recommendation. |
| Annually | What adjustments do we need to make to our targets and our priorities? - Review annual strategies and process. - Post-mortem and recommendation. - Change objective and re-establish priorities and action plans for incoming year. |

# Action Plan

Strategy:

C1) Send particular personnel for proper new media training

| Objective Supported: | - To increase the number of followers / likers / subscribers by 100% per year. - To maintain social media posting on weekly basis. - To increase the number of acknowledge user (share/repost). |
| --- | --- |
| Owner: | HR |
| Deliverables: | To acquire and study type of training requirement for new media/social media. |

| Due Date: |  | Person-Days: | 3 | Total Costs: | RM 36, 000 |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Assemble training information | HR Dept. | 31 Jan. | 1 | - |
| 2. Send for training | New Media Team | 15 Feb. | 3 | 3 = RM 6, 000 |
| 3. Create new media promotion program | New Media Team | 1 Jan. | 3 | RM 30, 000 |
| - Assessments | Marketing | Monthly/Quarterly | 2 | - |
| - New media performance report | Marketing / Partners Office | Monthly/Quarterly | 1 | - |

Strategy:

A5) To impose a mandatory participation from dealer in any event organized by SPS

| Objective Supported: | - To increase SPS licensed sold from the dealership program. |
| --- | --- |
| Owner: | Marketing Team |
| Deliverables: | To structure events calendar. |

| Due Date: |  | Person-Days: | 3 | Total Costs: | RM 28, 800 |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Create study planning | Marketing Team | 15 Jan. | 1 | - |
| 2. Table list of events and costs | Marketing Team | 31 Jan. | 1 | - |
| 3. Execute programs | Marketing Team | Whole year | 3 | RM 28, 800 |
| 4. Assessments | Marketing Team | Monthly/Quarterly | 1 | - |
| 5. Dealership programs report | Marketing Team | Monthly/Quarterly | 2 | - |

Strategy:

A6) To officiate a structured affiliate program in the dealership management.

i.e.: Dealers are able to appoint sub-dealer with the approval from SALIHIN top management.

| Objective Supported: | - To increase the number of SPS dealer. |
| --- | --- |
| Owner: | Marketing Team |
| Deliverables: | To review and propose mechanism of affiliate program. |

| Due Date: |  | Person-Days: | 3 | Total Costs: | - |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Information gathering | Marketing Team | 15 Jan. | 1 | - |
| 2. Develop affiliate programs | Marketing Team | 20 Jan. | 1 | - |
| 3. Propose to management | Marketing Team | 1 Feb. | 3 | - |
| 4. Implement affiliate strategy | Marketing Team | Monthly/Quarterly | 1 | - |
| 5. Produce report of results | Marketing Team | Monthly/Quarterly | 2 | - |

Strategy:

D1) Forming a win-win partnership basis with attractive revenue sharing proposition

| Objective Supported: | - To engaged printed media partner. - To engaged TV media partner. - To engaged radio media partner. |
| --- | --- |
| Owner: | Marketing Team |
| Deliverables: | - Structured a partnership master plan and compensation plan. - Monthly assessment report. |

| Due Date: |  | Person-Days: | 3 | Total Costs: | - |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Create study planning | Marketing Team | 10 Jan. | 1 | - |
| 2. Table list of potential accounts and business strategy | Marketing Team | 25 Jan. | 1 | - |
| 3. Execute programs | Marketing Team | Whole year | 3 | - |
| 4. Assessments | Marketing Team | Monthly/Quarterly | 1 | - |
| 5. Dealership programs report | Marketing Team | Monthly/Quarterly | 2 | - |

Strategy:

B1) Create a module that is suitable with the student syllabus (embedded curriculum)

| Objective Supported: | - To increase the number of SPS education engagement program with local university. - To commence the SPS courses for accounting based student. |
| --- | --- |
| Owner: | Support Team |
| Deliverables: | To prepare student syllabus and structured exam questions. |

| Due Date: |  | Person-Days: | 15 | Total Costs: | RM 30, 000 |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Study and cross reference with other modules | Marketing and Development Team | 10 Jan. | 8 | - |
| 2. Assign each particular module to each department | Development / Support and Marketing Team | 15 Jan. | 15 | - |
| 3. Consolidate and present to management for approval | Development and Marketing | 1 Feb. | 8 | RM 30, 000 |
| 4. Review and assessment based on the feedback either internal or external | Marketing Team | Monthly/Quarterly | 1 | - |
| 5. Reports | Marketing Team | Monthly/Quarterly | 1 | - |

Strategy:

C2) To acquire compulsory followers/likers from the SPS/SALIHIN staff

| Objective Supported: | - To increase the number of followers / likers / subscribers by 100% per year. - To increase the number of acknowledge user (share/repost). - Increase Search Engine Optimization (SEO) and page ranking. |
| --- | --- |
| Owner: | Partners Office |
| Deliverables: | - Initiate emails and instruction. - Monthly participation report. |

| Due Date: |  | Person-Days: |  | Total Costs: | - |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Information gathering on SALIHIN staff new media account | Marketing Team | 10 Jan. | 4 | - |
| 2. Develop a structure plan | Marketing Team & Partners office | 15 Jan. | 4 | - |
| 3. Present and get approval | Marketing Team & Partners office | 1 Feb. | 2 | - |
| 4. Execute | Marketing Team & Partners office | Monthly/Quarterly | 4 | - |
| 5. Monitor, access and reporting | Marketing Team & Partners office | Monthly/Quarterly | 4 | - |

SPS Software Development Planners

OUR GOALS

| a. SPS customization (POS, masjid, student version, cashbook, micro business etc) | To customize existing SPS for selected customers. |
| --- | --- |
| b. Mini ERP (SAGA compliance software) | Develop new modules to expand SPS into bigger market client in the area of SAGA compliance accounting software |
| c. Mini ERP (Manufacturing account and Bill of Material software) | Develop new modules to expand SPS into bigger market client in the area of manufacturing account |
| d. SPS new enhancements | To continues develop fresh new enhancement in maintaining warm relation with users. |
| c. Maintain and support and customize existing Salihin Software (SPS) | Maintain good relation with the existing customers through good technical support and continues development for a better look and feel user friendly software. |

OUR OBJECTIVES

CRITICAL SUCCESS FACTOR

POSITIONING STATEMENTS

ACTION PLAN 1

|  | Goal | A. SPS Customization |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | A-1 to customize SPS for TEKUN. |  |  |  |  |  |
|  | CSF | High volume of macro business under TEKUN, Amanah Ikhtiar, Mara and BSN. |  |  |  |  |  |
|  | Barriers | Close sector with very minimum software player. Very high volume of users. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the macro business accounting software requirements. To study the parent company requirements To study the implementation plan |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype of Tekun macro business Accounting Software. |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 2

|  | Goal | A. SPS Customization |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | A-2 to customize SPS for student version. |  |  |  |  |  |
|  | CSF | Potential growth together with local university. |  |  |  |  |  |
|  | Barriers | Close sector with very minimum software player. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the students requirements and win-win licensing approach. To study a prevention of illegal copies. To study the requirements of set basic data for student and online exam. |  | System Requirement Specification | Developers |  |  |  |
| 2 | Develop prototype of student version Accounting Software. |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 3

|  | Goal | A. SPS Customization |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | A-3 to customize SPS for masjid. |  |  |  |  |  |
|  | CSF | Potential growth together with Usim in local and international masjid. |  |  |  |  |  |
|  | Barriers | Close sector with very minimum software player. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the masjid requirements and develops masjid financing expert within the firm |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype of Fund Accounting Software. |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 4

|  | Goal | B. Accounting Software for Government Agencies |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | B-1 to develop SAGA compliance software |  |  |  |  |  |
|  | CSF | Our findings shows that 600 government agencies are still using non SAGA compliance software. |  |  |  |  |  |
|  | Barriers | Minimal budget for accounting software range around RM50k per annum. Knowledge competencies in accounting software for government agencies. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the industry requirements and develops industry expert within the firm |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype of SAGA compliance accounting software. |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 5

|  | Goal | C. Manufacturing Accounting Software |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | C-1 to develop Bill of Materials (BOM) software |  |  |  |  |  |
|  | CSF | Our findings shows that 80 companies under DRB Hicom groups are still using excel to produce costing and project financing. |  |  |  |  |  |
|  | Barriers | Close sector with very minimum software player. Knowledge competencies in manufacturing accounting software and Bill of Quantity (BOM) costing method. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the industry requirements and develops industry expert within the firm |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype of Bill of Material software. |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 6

|  | Goal | - SPS new enhancements To continues develop fresh new enhancement in maintaining warm relation with users. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | D-1. To reduce system problems due to human errors. |  |  |  |  |  |
|  | CSF |  |  |  |  |  |  |
|  | Barriers | Knowledge competencies among IT graduates. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study A-1-1 collect and study human errors, patterns and factors. |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype A-1-2 design a new mechanism to detect human errors. A-1-3 develop an artificial intelligent module that is able to assist suggestion of input. |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding A-1-4 develop a module to check and balance between data entry and report produced. |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 7

|  | Goal | - SPS new enhancements To continues develop fresh new enhancement in maintaining warm relation with users. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | D-2. To develop a new module to communicate with other POS or accounting system. |  |  |  |  |  |
|  | CSF |  |  |  |  |  |  |
|  | Barriers | knowledge competencies among IT graduates. |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study Feasibility study to import data from GAF file. |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype |  | Prototype | Support and Developers |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Support and Developers |  |  |  |
| 4 | Coding |  | Source Code | Developers |  |  |  |
| 5 | Testing and Fixing |  | Test result | Business Expert, Support and Developers |  |  |  |
| 6 | Implementation |  | Implementation plan | Support and Developers |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support and Developers |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 8

|  | Goal | E. SPS Maintenance and support |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Objective | E-1 Continues SPS development and support |  |  |  |  |  |
|  | CSF |  |  |  |  |  |  |
|  | Barriers |  |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Programming and software problem fixing activities |  | Software Updates | Developers |  |  |  |
| 2 | Monthly update |  | Compiled Software Update | Developers |  |  |  |
| 3 | Support |  |  |  |  |  |  |
|  | Totals |  |  |  |  |  |  |

MONITORING

| When | Our Monitoring Plan |
| --- | --- |
| Monthly | Make notations within a checklist accomplishing tasks is it complete or pending. |
| Quarterly | Manager Do proper dateline to make sure person in charge success with the plan |
| Annually | Identify the barriers and critical success, provide customer extreme value and serve over everything |

SPS Support Planners

| OUR GOALS |  |
| --- | --- |
| - AFTER SALES SUPPORT | Provide a warranty, guarantee, upgrade and support on maintenance of the software product. Meet the customer demand and satisfaction. Awareness on how important of each SPS modules. |
| - SOFTWARE | To ensure the software run smoothly. Every modules is properly function. To ensure the quality of the product. |
| - TRAINING | Provide a product knowledge training for staff and also for a customers. |

- AFTER SALES SUPPORT

| OUR OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Achieve target on problem solving based on “targeted time”. | We are good in time management skills. | - Lack of understanding on the issues arises. | A1 A2 | - Proper documenting in problem activity log. - Support team need to upgrade the product knowledge level. |
| - Achieve target to minimize the volume on arising matters. | Wide understanding of the product/software. | - Lack of understanding & communication | A3 A4 | - Development team and support need to communicate & supporting each other’s. - Multiple communication channel. |
| - Achieve target in improving response time to customer complaints. | Committed in serving customer request. | - Limited of the expert person to handle some of the main topic such as GST. - Lack of understanding on decision making. | A5 A6 A7 | - To identify the problem indicator. - Logging and keeping records of customer/employee queries - Prepare a response time schedule. |
| - Reorganize documenting troubleshooting and problem resolution steps. | Wide understanding of the product/software. | - No troubleshoot script to be referred. - No user manual book. | A8 A9 | - Preparing the user manual book - Preparing the troubleshoot script |

- GOALS: SOFTWARE

| OUR OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Upgrade skills in testing & fixing faulty equipment. | - Qualified team in various of knowledge | - No testing schedule - No user acceptance test (UAT FORM) | B1 B2 | - Prepare schedule for testing purpose. - Prepare UAT Form to testers. |
| - To ensure the product installer is installed by latest version. | - Product packaging is | - SPS Installer need to be reinstalls due to the ad-hoc changes in upgrade version | B3 | - Cooperate with development team to ensure the schedule release of latest folder |

- TRAINING

| OUR OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Increase average participation in product training. | - Provide training twice a week | - Lack of training participant. | C1 C2 C3 | - Training schedule must be publish in website - Do cross-checked the client details either they have come for training or not - Presenter/Speaker profile |
| - To be a professional trainer of the product. | - Wide understanding of the product/software. | - Lack of product trainer. - Some of the questions sometimes need an expertise to backup | C4 | - Provide training to staff in order to increase the number of professional trainer. |
| - Provide an effective training. | - Strategic place and exclusive training room. - Flexible training schedule. | - Poor internet connection. - Different background knowledge among customers | C5 C6 | - Dynamic presentation skills - Need to upgrade our internet connection. |

OUR POSITIONING STATEMENT

We believes that good product, adoption of new media technology and right business partner will drive our existence in years ahead. Therefore, we must improve and always re-assess our business strategies to ensure we didn’t miss the track.

| Who |  | Our Priority Strategies | Deliverables |
| --- | --- | --- | --- |
| Support & development | B1 B2 | Preparing a proper schedule for testing purpose. Preparing the UAT Form to testers. | Testing Schedule & Reports |
| Support & Development | A7 A5 A1 | Preparing a response time schedule. To identify the problem indicator. Preparing proper documenting in problem activity log. | Support Strategy & Plan Report |
| Support | C3 A2 C4 A3 A4 | Provide training to staff in order to increase the number of professional trainer. Support Team need to upgrade the product knowledge level. Need to upgrade our internet connection. Development team and support need to communicate & supporting each other’s. Multiple communication channel. | Assign mentors Training Syllabus Networking Plan |
| Support & Development | A8 A6 A9 | Preparing the user manual book Logging and keeping records of customer/employee queries Preparing the troubleshoot script | Study group sessions Support Strategy & Plan |

| When | Our Monitoring Plan |
| --- | --- |
| Daily | - Support team are required to check an email and check the problem log status daily. - Support team also need to update the daily record of SPS Installer and error log in SPS Helpdesk. - Login helpdesk daily. |
| Weekly | - Support team will conduct the Brainstorming/meeting to discuss and plan immediate action plan needed. Its will be implemented to make sure that all the arising matters is solved. - Keep update the SPS Dealer on any new enhancement. |
| Monthly | - Support team will documenting all the reports of SPS Installer Report, Latest Customer Details (Manual Filing & System) and also all the problem log. - Support team also need to conduct a meeting with development team to ensure all the enhancement updates and discuss on any arising matters. |
| Annually | - Review progress for the year and restructure action plan for the next year. - Check and update clients for SPS Support Renewal. |

ACTION PLAN 1

| Strategy | B1: Preparing a proper schedule for testing purpose. B2: Preparing the UAT Form to testers. |
| --- | --- |

| Objectives Supported | Software: Upgrade skills in testing & fixing faulty equipment. Software: To ensure the product installer is installed by latest version. |
| --- | --- |
| Owner | Software Development Team & Support Team |
| Deliverables | Testing Schedule & Reports |

| Due Date |  | Person-Days | 5 | Total Cost | RM 300 |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Develop User Acceptance Test Form | Software & Support Team | October 2015 | 1 |  |
| - Approval from Software Leader | HOD (IT) | Every month | 1 |  |
| - Implement Testing Phase to End Users | Support Team | Every month | 3 | RM300 |
| - Produce testing report of results | Support Team | Every month | 1 |  |

ACTION PLAN 2

| Strategy | A7: Preparing a response time schedule. A5: To identify the problem indicator. A1: Preparing proper documenting in problem activity log. |
| --- | --- |

| Objectives Supported | After Sales Support: Achieve target in improving response time to customer complaints. After Sales Support: Achieve target on problem solving based on “targeted time”. |
| --- | --- |
| Owner | Support Team |
| Deliverables | Support Strategy & Plan |

| Due Date |  | Person-Days | 3 | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Identify the types of support | Software & Support Team | End of November | 3 | NA |
| - Plan for the response time schedule | Software & Support Team | October 2015 | 1 | NA |
| - Approval from HOD & Software Team | HOD | December 2015 | 1 | NA |
| - Implement the response time (publish in website) | Support Team & Multimedia Team | December 2015 | 1 | NA |
| - Produce report & summarize of results | Support Team | Every week | 1 | NA |

ACTION PLAN 3

| Strategy | C3: Provide training to staff in order to increase the number of professional trainer. A2: Support Team need to upgrade the product knowledge level. C4: Need to upgrade our internet connection. A3: Development team and support need to communicate & supporting each other’s. A4: Multiple communication channels. |
| --- | --- |

| Objectives Supported | After Sales Support: Achieve target to minimize the volume on arising matters. Training: Increase average participation in product training. Training: To be a professional trainer of the product. Training: Provide an affective training |
| --- | --- |
| Owner | Support Team |
| Deliverables | Assign mentors, Training Syllabus , Networking Plan |

| Due Date |  | Person-Days |  | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Restructure Training Module | Software & Support Team | End of November 2015 |  |  |
| - Conduct SPS Product Knowledge for staff and client (Internal & External) | Support Team and Management | 1st week of December 2015 | 30 |  |
| - Re-schedule Training & Publish (website) | Support & Multimedia | End of November 2015 |  |  |
| - Upgrade and backup internet connection. | Management | End of December |  | RM3,000.00 |
| - Approval to buy an internet broadband for SPS , portable projector for demo/training | Management | December |  | RM 3,500.00 |

ACTION PLAN 4

| Strategy | A8: Preparing the user manual book A6: Logging and keeping records of customer/employee queries A9: Preparing the troubleshoot script |
| --- | --- |

| Objectives Supported | After Sales Support: Reorganize documenting troubleshooting and problem resolution steps. |
| --- | --- |
| Owner | Support Team |
| Deliverables | Study group sessions , Support Strategy & Plan |

| Due Date |  | Person-Days |  | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Outline the user manual topic | Software & Support Team | End of November | 5 |  |
| - Outline the FAQ for troubleshoot script | Support Team | Quarterly | 1 | NA |
| - Close monitor the SPS Helpdesk system | Software & Support Team | Every day | 1 | NA |
| - Study the pattern of question and problem occurs | Support Team | On-going | 4 |  |
| - Upgrade knowledge and skills | Software & Support Team | Every week | 7 |  |