# PLANNING AND BUDGETING  2017

VERSION 1.0

PREPARED BY :

IT DEPARTMENT

HQ, GOMBAK

7TH JANUARY 2017

# SPS Sales & Marketing Planners

# Our Vision

To be a Preferred Business Software Provider in Malaysia

# Our Mission

We develop business software, share the skill, develop networking and lead Malaysian business community for the benefit of the country.

# Our Guiding Principles

·         We believe social media is a key communications tool that enables it to work forwards. Therefore we will participate actively in the society.

·         We believe that quality and business networking will drive to sales. Therefore we will proactively engage more right partners from government and private sector to drive higher sales.

·         We believe support and after sales service are vital for our business existence.  Therefore we will reengineer and rejuvenate the business process.

·         We believe business can’t rely on one single product. Thus, a comprehensive set of products should be cross offer to clients in supporting our client’s business needs.

- We believe government is the key clients in IT sector. Therefore, participating in government IT project is a MUST to support our lifeline.

# Our Goals

| A. Business Software Aggregator | - To extent SPS products (accounting software’s, customized website & others commercial-off-the-shelf software-COTS) and SBM’s business partner’s COTS software to mass market via business partnership with TEKUN Corp, BERNAMA and Kumpulan Utusan Bhd. |
| --- | --- |
| B. Education | - To integrate and incorporate SPS in the learning process directly (embedded curriculum module) or indirectly (learning tool). |
| C. New Media | - To embark social media advertisement & FB ads campaign in order to increase conversion rate and boost sales. |
| D. SAGA Accounting Software / SPS Audit Scoreboard | - To embark and embrace SAGA accounting software and SPS Audit Scoreboard as SALIHIN new product line. |
| E. Government IT Related Projects/ Tender | - To participate in government’s IT related project and at the same time build business network with other IT companies. |

# Objectives

| Our Goals | Our Objectives | Baseline | First Year | Third Year |
| --- | --- | --- | --- | --- |
| A. Business Software Aggregator | - To increase the number of SPS sales. | 120-SPS 21-SPSLite | 176-SPS 268-SPSLite | 286-SPS 536-SPSLite |
|  | - To increase the number of others SPS software sales. | 0 | 12 | 24 |
|  | - To gain some cut of commission of SPS business partner’s software via cross selling activities. | 0 | 24 | 36 |
| B. Education | - To increase the number of SPS education engagement program with local university. | 2 | 4 | 6 |
|  | - To kick start the Train-The-Trainer program. | 2 | 4 | 6 |
|  | - To encourage the usage of SPS amongst accounting student. | 0 | 920 | 1,840 |
| C. New Media | - To increase sales conversion via social media platform. | 0 | 50 | 100 |
|  | - To maintain social media posting on weekly basis. | Once a week | Twice a week | 2.5 times a week |
|  | - To increase the number of acknowledge user (share/repost). | 0.25 | 2 | 8 |
|  | - To increase the number of visitors/ followers / likers / subscribers by 100% per year. | Facebook: 957 Instagram: 299 Twitter: 36 LinkedIn: 445 YouTube: 15 | Facebook: 1436 Instagram: 449 Twitter: 72 LinkedIn: 668 YouTube: 30 | Facebook: 2,393 Instagram: 748 Twitter: 90 LinkedIn: 1,113 YouTube: 38 |
| D. SAGA Accounting Software/SPS Audit Scoreboard | - To engaged BERNAMA SAGA Accounting Software’s project. | 0 | 1 | 1 |
|  | - To Promote SPS Audit Scoreboard Solutions to respective parties. | 1 | 4 | 8 |
|  | - To engaged additional others federal/ state government agencies SAGA accounting requirement | 0 | 2 | 5 |
| E. Government IT Related Project/ Tender | - To close at least two (2) government project. | 0 | 2 | 2 |
|  | - To partners with federal/ state government’s SME/ in proposing accounting software into micro entrepreneurs empowerment program | 1 | 2 | 2 |

## A. Business Software Aggregator

| Our CSF’s (Critical Success Factors) & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Fresh market. - Huge consumption worldwide. - Market beyond our current region. | A1. To develop a robust and responsive cloud software platform embedded with online payment features. A2. Incorporate strategic marketing partner to leverage the A&P cost. i.e BERNAMA, Kumpulan Utusan, Kumpulan Media Karangkraf, Tekun Corp, Amanah Ikhtiar Malaysia, Suruhanjaya Koperasi Malaysia (SKM and Suruhanjaya Komunikasi dan Multimedia (SKMM). |
| Barriers | - Need online payment connectors. - Software platform development |  |

## B. Education

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Good bonding with the accounting faculty - Our GST, Zakat and Waqf comply with the university program. - Certain university starts to adopt multiple accounting software’s to enrich student experience. - Urgency in up skilling student capacity to compete in the open job market. | - Create a module that is suitable with the student syllabus ( embedded curriculum) - Create a user-friendly platform and environment by considering all student limitations. i.e internet access availability, university cloud/ server readiness etc. - Implement SPS awareness campaign campus wide. - To develop student engagement program to provide a more in depth and practical session with the student. |
| Barriers | - SPS has minimal/no experience conducting the university program. - Lack of concrete preparation of physical material, i.e.; Reference book, user manual, software package for student version - Insufficient man power in conducting the university program |  |

## C. New Media

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Fresh, eye-catching and fruitful content. - Updated and well govern content delivery. | - Send particular personnel for proper new media training. - Acquire compulsory commitment from staff to likes/ repost content. - Provide a constructive social media planning which includes the various content rotation, copywriting technics and other buzz and attractive factor. |
| Barriers | - No dedicated personnel with proper job function. - Insufficient exposure in FB ads and paid social media marketing. |  |

## D. SAGA Accounting Software / SPS Audit Scoreboard

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Loyal readers/subscriber - Long lasting penetration - New business strategy - Added value to client’s business operations and processes. | - Forming a win-win partnership basis with attractive revenue sharing proposition - Gain trust via exclusivity from each media segment - Provide extensive pre and after sales support - On time commission re-imbursement within 7 days upon receive full payment |
| Barriers | - Conventional minded management - SPS is relatively small and new to the industry - Undefined process flow and customization workload. |  |

## E. Government IT Related Project/ Tender

| Our CSF’s & Barriers |  | Our Strategies |
| --- | --- | --- |
| CSF’s | - Huge budget - SPS have an ample and experienced team to take off the project. | - To build relationship with respective government IT custodian. - Build business networking with other IT vendors. i.e FR Mutiara, SuiteLab, Masterplan, Rania Resources, B.I.T, Dasar Jati, Quantum Parallel etc. |
| Barriers | - A large number of existing player - Detailed preparation and time consuming - Need to register as IT vendor |  |

# Our Positioning Statement

We believes that good product, adoption of new media technology and right business partner will drive our existence in years ahead. Therefore, we must improve and always re-assess our business strategies to ensure we didn’t miss the track.

| Who | Our Priority Strategies | Deliverables |
| --- | --- | --- |
| IT Team | A2 To develop a robust and responsive cloud software platform embedded with online payment features. | - To plan, analyze and develop a robust and responsive cloud platform and online payment enabler. |
| Marketing Team | A3 Incorporate strategic marketing partner in software aggregator business model. B3 Implement SPS awareness campaign campus wide. C3 Provide a constructive social media planning which includes the various content rotation, copywriting technics, buzz words and attractive factor. D1 Form a win-win business software leasing arrangement with government agencies – mid to low leasing scheme. E1 To build relationship with respective government IT custodian. | - To enlist TEKUN Corp, Bernama, Kumpulan Utusan & Kumpulan Media Karangkraf in our marketing strategic partnership program. - Structure events calendar based on each university academic calendar and construct SPS product awareness program. - Audit current social media status and measure social media success. - To structure social media calendar with types of contents varies. - To use Facebook ads to drive traffic. - To encourage people/employee itself to like and participate in social media comment section. - To produce lease-hold pricing structure, proposal, sop, support, user manual, training manual and other related documentation - Structure remuneration package for IT reseller for SAGA Accounting and SPS Audit Scoreboard system. - Build client database and details info of every department with hierarchy, org chart and project details. |
| HR | C1 Send particular personnel for proper new media training, copy writing technique and creative thinking course. | - Identified lists of good social media’s and copy writing gurus. |
| Partners Office | C2 Acquire compulsory commitment from staff to likes/ repost content. | - Initiate emails and instruction. - Monthly participation report. |

| When | Our Monitoring Plan |
| --- | --- |
| Monthly | - Prepare performances report. - Monthly update status of action plan. - Post-mortem and recommendation. |
| Quarterly | - Review quarterly strategies and progress. - Access strategies impact. - Prepare the outcome status and recommendation. |
| Annually | - Review annual strategies and process. - Post-mortem and recommendation. - Change objective and re-establish priorities and action plans for incoming year. |

# Action Plan

Strategy:

A1) Develop a robust and responsive software aggregator cloud platform embedded with online payment features.

| Objective Supported: | - To increase the number of SPS sales. - To increase the number of other SPS’s COTS software sales. - To gain some cut of commission from business partner’s COTS software cross sale. |
| --- | --- |
| Owner: | IT Team |
| Deliverables: | - Robust and responsive software aggregator cloud platform and online payment enabler. |

| Due Date: |  | Person-Days: | 3 | Total Costs: |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Gather related information, design and develop content aggregator platform. | IT Team | 31 Jan. | 2 | - |
| 2. Prepare the development/ customization plan for Partner’s Office approval |  | 15 Feb. | 2 | - |
| 3. Present to BERNAMA & Utusan |  | End Feb & March | 2 | - |
| 4. Deploy and test-run software aggregator platform |  | 2nd Quarter | 2 | - |
| 3. Co-Promote software aggregator platform via social media |  | Monthly/ Quarterly | 1 | - |

Strategy:

C3) Provide a constructive social media planning which includes the various content rotation, copywriting technics, buzz words and attractive factor.

| Objective Supported: | - To increase SPS sales conversion via social media platform. - To increase the number of acknowledge user via share/ repost. - To increase the number of visitors/ followers/ likers/ subscribers by 100% per year. |
| --- | --- |
| Owner: | Marketing Team |
| Deliverables: | Social media content planning, schedule and copy writings. |

| Due Date: |  | Person-Days: | 3 | Total Costs: | - |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Submit relevant training/ crash course and name of person-in-charge for HR approval | Marketing Team | 10 Jan. | 1 | - |
| 2. Prepare and propose content planning and report template for Partner’s Office approval. | Marketing Team-Social Media | 20 Jan. | 1 | - |
| 3. Prepare lists of copy writing content for Partner’s Office approval. | Marketing Team-Social Media | Every Month | 1 | - |
| 4. Implement and execute program | Marketing Team-Social Media | Every Month | 1 | - |
| 5. Report submission | Marketing Team-Social Media | Monthly/ Quarterly/ Yearly | 1 | - |

Strategy:

D1) Form a win-win business software leasing arrangement with government agencies – mid to low leasing scheme for SAGA Accounting and SPS Audit Scoreboard system.

| Objective Supported: | - To engaged BERNAMA SAGA Accounting Software’s project. - To Promote SPS Audit Scoreboard Solutions to respective parties. - To engaged additional others federal/ state government agencies SAGA accounting requirement. |
| --- | --- |
| Owner: | Marketing Team |
| Deliverables: | Structured leasing pricing business model and remuneration plan for IT partners. |

| Due Date: |  | Person-Days: | 3 | Total Costs: | - |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Proposed Leasing pricing to Partner’s Office for approval | Marketing Team | Quarter 2 | 1 | - |
| 2. Proposed remuneration plan for resellers and IT partners. | Marketing Team | Quarter 2 | 1 | - |
| 3. Prepare pipeline and prospecting potential clients. | Marketing Team | Quarter 2 | 3 | - |
| 4. Assessments | Marketing Team | Monthly/ Quarterly | 1 | - |
| 5. Report submission | Marketing Team | Monthly/ Quarterly | 2 | - |

Strategy:

E1) To build relationship with respective government IT custodian.

| Objective Supported: | - To close at least two (2) government project. - To partners with federal/ state government’s SME/ in proposing accounting software into micro entrepreneurs empowerment program |
| --- | --- |
| Owner: | Marketing Team |
| Deliverables: | Deliver and execute two (2) government projects. |

| Due Date: |  | Person-Days: | 2 | Total Costs: |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Identified respective government officers in-charge for IT projects | Marketing Team | 15 Jan. | 2 | - |
| 2. Build a rapport and identified winnable projects based on SBM expertise and business capacities. | Marketing Team | 15 Feb. | 2 | - |
| 3. Prepare projects pipeline to partner’s Office perusal and approval | Marketing Team | Monthly/Quarterly | 1 |  |
| 4. assessment | Marketing Team | Monthly/Quarterly | 1 | - |
| 5. Report submission | Marketing Team | Monthly/Quarterly | 1 | - |

SPS Software Development Planners

OUR GOALS

| - SPS Customization | To customize SPS for selected customers. |
| --- | --- |
| - SPS SAGA | Develop ERP SAGA compliance software for BERNAMA and Government Agencies. |
| - SPS Audit Scoreboard System | Develop dynamic SPS Audit Scoreboard system that allows customization of application fields and review criteria. |
| - SPS upgrade | Maintain good relationship with current customer to strengthen their trust with SALIHIN brand. |
| - SPS Lite & SPS Web Lite | Provide simple solutions for Enterprise and local entrepreneur. |

OUR OBJECTIVES

| OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Develop SAGA compliance software. | - Studies show that 600 government agencies still using non-SAGA compliance software. | - Existing SAGA solutions provider. - The budget for the SAGA compliance software is far below the current software pricing offered in the market. | A1 A2 A3 | - Develop SAGA compliance software platform based on the requirements from Bernama. - The platform can be used for a full-set ERP solutions for government agencies. - To provide cloud base subscription business model paid annually under a contract minimum 5 years. |
| - Provide dynamic SPS Audit Scoreboard system. | - We forecasted that SPS Audit Scoreboard system market target can be wide, providing us with higher possibility to penetrate various type of industries. | - Confidentiality of client sensitive data. - System should be as dynamic and as analytical as possible. | B1 B2 B3 | - Provide a platform for diversified industry categories for dynamic customization of application fields and review criteria. - To liases with audit department for special or agreed upon procedure project - To strengthen goodwill of SALIHIN brand providing auditing services with IT solutions |
| - SPS customization to meet client requirements and business models. | - Wide vary of industry categories for different pricing and charging. - Customization usually required for a long-term agreement and support. | - SPS don’t have subject matter experts to provide developer strategic planning and algorithm. - No coding standard within current framework. | C1 C2 C3 | - Integrated current SPS to new platform that able to cater wide range of industry categories. - To customize SPS base on clients requirement - To customize and enhance existing SPS functionality |
| - SPS upgrade. | - Maintain relationship with current SPS user. - Strengthen customer trust with the SALIHIN as brand. | - Complexity of existing database structure. - No coding standard within current framework. | D1 D2 | - Continuous development for better features, functionality, user friendly and responsive. - Customize based on client requirements and business model. |
| - SPS Lite and SPS Web Lite | - Business partner with TEKUN CORP. | - Entrepreneurs have no awareness of urgency to have accounting software. | E1 E2 | - Package SPS Web Lite together with SPS Lite to attract potential clients. - Promotion |

OUR POSITIONING STATEMENTS

We believe that wide range of quality product will drive our existence in years ahead. Therefore, we must improve and always re-assess our business strategies to ensure we didn’t miss the track.

| WHO |  | OUR PRIORITY STRATEGIES | DELIVERABLES |
| --- | --- | --- | --- |
| Developer | A1 A3 | Develop SAGA compliance software platform based on the requirements from Bernama. To provide cloud base subscription business model paid annually under a contract minimum 5 years. | SPS SAGA System |
| Developer / Audit department | B1 B2 | Provide a platform for diversified industry categories for dynamic customization of application fields and review criteria. To discuss with audit department for special or agreed upon procedure project | SPS Scoreboard |
| Developer/ Client | C2 C3 | To customize SPS base on clients requirement To customize and enhance existing SPS functionality | SPS Customization |

ACTION PLAN 1

| Strategy |  | C1) Integrated current SPS to new platform that able to cater wide range of industry categories. C2) To customize SPS base on clients requirement C3) To customize and enhance existing SPS functionality |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - SPS customization to meet client requirements and business models |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  | SPS |  |  |  |  |  |
| No | Action Step |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study to identify customer requirements and new database structure design |  | System Requirement Specification Use Case Diagram System Flow Diagram | Developers |  | 1-2 Weeks |  |
| 2 | Database design |  | Prototype Entity Relationship Diagram | Developer |  | 1-2 Weeks |  |
| 3 | Develop prototype |  | Prototype Software Mock up | Developer |  | 1-2 Weeks |  |
| 4 | Software development |  | Source Code | Developer |  | 2-3 Month |  |
| 5 | Internal system testing |  | Test Reports | Developer Support |  | 1-3 Weeks |  |
| 6 | Implementation |  | Implementation plan | Project Manager |  | 1 Week |  |
| 7 | User acceptance test |  | Project commissioning | Project Manager Support |  | 1-3 Weeks |  |
| 8 | User guide preparation |  | User guide | Support |  | 1 Week |  |
| 9 | Training and system demo |  |  | Marketing Support |  | 1-2 Weeks |  |
| 10 | Marketing |  |  | Marketing Support |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 2

| Strategy |  | A1) Develop SAGA compliance software platform based on the requirements from Bernama. A3) To provide cloud base subscription business model paid annually under a contract minimum 5 years. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - Develop SAGA Compliance Software |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  | SPS SAGA |  |  |  |  |  |
| No | Action Step |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility studies to study SAGA requirements and process flow |  | System Requirement Specification Use Case Diagram System Flow Diagram | Developer |  | 1 Month |  |
| 2 | Database design |  | Prototype Entity Relationship Diagram | Developer |  | 1-2 Weeks |  |
| 3 | Develop prototype |  | Prototype Software Mockup | Developer |  | 1-2 Weeks |  |
| 4 | Software development |  | Source Code | Developer |  | 2-3 Month |  |
| 5 | Internal system testing |  | Test Reports | Developer Support |  | 1-3 Weeks |  |
| 6 | Implementation |  | Implementation plan | Project Manager |  | 1 Week |  |
| 7 | User acceptance test |  | Project commissioning | Project Manager Support |  | 1-3 Weeks |  |
| 8 | User guide preparation |  | User guide | Support |  | 1 Week |  |
| 9 | Training and system demo |  |  | Marketing Support |  | 1-2 Weeks |  |
| 10 | Marketing |  |  | Marketing Support |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 3

| Strategy |  | A1) Develop SAGA compliance software platform based on the requirements from Bernama. To bid for BERNAMA accounting solutions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - Develop SAGA Compliance Software for BERNAMA |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  | SPS SAGA |  |  |  |  |  |
| No | Action Step |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the industry requirements and develops industry expert within the firm |  | System Requirement Specification | Developer Support |  | 1 Month |  |
| 2 | Develop database design and prototype of SAGA compliance accounting software |  | Prototype Entity Relationship Diagram (ERD) | Developer Support |  | 1 Month |  |
| 3 | Engine development |  | Source Code | Developer |  | 2 Month |  |
| 4 | Demo the system to BERNAMA technical committee (80% developed) |  | 80% finished system | Developer Support |  | 1 Day |  |
| 5 | System review and customization |  | Review result | Developer Support |  | 1 Month |  |
| 6 | System testing, data migration, and user guide preparation |  | 100% complete system User guide | Developer Support |  | 1 Month |  |
| 7 | Training and Final Acceptance Test |  | Project commissioning | Support |  | 2 Month |  |
| 8 | Live and running |  | System fully used by BERNAMA | Support Developer |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 4

| Strategy |  | B1) Provide a platform for diversified industry categories for dynamic customization of application fields and review criteria B2) To discuss with audit department for special or agreed upon procedure project B3) To strengthen goodwill of SALIHIN brand providing auditing services with IT solutions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | Provide dynamic SPS Audit Scoreboard system |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |  |
| No | Action Step |  | Deliverables | Who | Tools | Duration | Cost |
| 1 | Redefine and reanalyze requirements |  | Refined analyzed requirements | Developer |  | 1 week |  |
| 2 | Restructure system architecture (reorganize resources folders and database structure). |  | Organized architecture | Developer |  | 3 weeks |  |
| 3 | Develop system functionality and inline testing |  | Prototype | Developer |  | 4 months |  |
| 4 | System testing, Debugging and Repair (if any), Reversion (if required) |  | Test reports | Developer Support |  | 1 month |  |
| 5 | System testing final and demo |  | Review Reports | Developer Support |  | 1 month |  |
| 6 | Compile and publish framework |  | Final framework | Developer |  | 1 month |  |
| 7 | Writing technical documentation and user guide |  | Technical Documents | Support |  | 3 months |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 5

| Strategy |  | D1) Continuous development for better features, functionality, user friendly and responsive. D2) Customize based on client requirements and business model. E1) Package SPS Web Lite together with SPS Lite to attract potential clients. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - SPS Upgrade - SPS Lite and SPS Web Lite |  |  |  |  |  |
| Owner |  |  |  |  |  |  |  |
| Deliverables |  | Knowledge competencies among IT graduates |  |  |  |  |  |
| No | Action Step |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study A-1-1 collect and study human errors, patterns and factors. |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype A-1-2 design a new mechanism to detect human errors. A-1-3 develop an artificial intelligent module that is able to assist suggestion of input. |  | Prototype | Developer Support |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Developer |  |  |  |
| 4 | Coding A-1-4 develop a module to check and balance between data entry and report produced. |  | Source Code | Developer |  |  |  |
| 5 | Testing and Fixing |  | Test result | Product Expert Support Developer |  |  |  |
| 6 | Implementation |  | Implementation plan | Support |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support Developer |  |  |  |
|  | Totals |  |  |  |  |  |  |

MONITORING

| When | Our Monitoring Plan |
| --- | --- |
| Monthly | Make notations within a checklist accomplishing tasks is it complete or pending. |
| Quarterly | Manager Do proper dateline to make sure person in charge success with the plan |
| Annually | Identify the barriers and critical success, provide customer extreme value and serve over everything |

SPS Support Planners

| OUR GOALS |  |
| --- | --- |
| - AFTER SALES SUPPORT | Provide a warranty, guarantee, upgrade and support on maintenance of the software product. Meet the customer demand and satisfaction. Awareness on how important of each SPS modules. To have another support team for SPS SAGA Compliance |
| - SOFTWARE | To ensure the software run smoothly. Every modules is properly function. To ensure the quality of the each product |
| - TRAINING | Provide a product knowledge training for staff and also for a customer's. |

- AFTER SALES SUPPORT

| OUR OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Achieve target on problem solving based on “targeted time”. | We are good in time management skills. | - Lack of understanding on the issues arises. | A1 A2 | - Proper documentation in problem activity log. - Support team need to upgrade the product knowledge level. |
| - Achieve target to minimize the volume on arising matters. | Wide understanding of the product/software. | - Lack of understanding & communication | A3 A4 | - Development team and support need to communicate & supporting each other’s. - Multiple communication channel. |
| - Achieve target in improving response time to customer complaints. | Committed in serving customer request. | - Limited of the expert person to handle some of the main topic such as GST. - Lack of understanding on decision making. | A5 A6 A7 | - To identify the problem indicator. - Logging and keeping records of customer/employee queries - Prepare a response time schedule. |
| - Reorganize documenting troubleshooting and problem resolution steps. | Wide understanding of the product/software. | - No troubleshoot script to be referred. - No user manual book. | A8 A9 | - Preparing the user manual book - Preparing the troubleshoot scrip |
| - To have subject matter expert in SAGA compliance | Wide understanding of the product/software. | - Limited of the expert person to handle SAGA compliance requirement - Limited of the expert resources | A10 A11 | - Hire for senior level that have experience in accounting/ERP - Preparing for UAT Form |

- GOALS: SOFTWARE

| OUR OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Upgrade skills in testing & fixing faulty equipment. | - Qualified team in various of knowledge | - No testing schedule - No user acceptance test (UAT FORM) | B1 B2 | - Prepare schedule for testing purpose. - Prepare UAT Form to testers. |
| - To ensure the product installer is installed by latest version. | - Product packaging | - SPS Installer need to be reinstalls due to the ad-hoc changes in upgrade version | B3 | - Cooperate with development team to ensure the schedule release of latest folder |

- TRAINING

| OUR OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| --- | --- | --- | --- | --- |
| - Increase average participation in product training. | - Provide training twice a week | - Lack of training participant. | C1 C2 C3 | - Training schedule must be publish in website - Do cross-checked the client details either they have come for training or not - Presenter/Speaker profile |
| - To be a professional trainer of the product. | - Wide understanding of the product/software. | - Lack of product trainer. - Some of the questions sometimes need an expertise to backup | C4 | - Provide training to staff in order to increase the number of professional trainer. |
| - Provide an effective training. | - Strategic place and exclusive training room. - Flexible training schedule. | Different background knowledge among customers | C5 C6 | - Dynamic presentation skills - Training for Lectures |

OUR POSITIONING STATEMENT

We believes that good product, adoption of new media technology and right business partner will drive our existence in years ahead. Therefore, we must improve and always re-assess our business strategies to ensure we didn’t miss the track.

| Who |  | Our Priority Strategies | Deliverables |
| --- | --- | --- | --- |
| Support & development | B1 B2 | Preparing a proper schedule for testing purpose. Preparing the UAT Form to testers. | Testing Schedule & Reports |
| Support & Development | A7 A5 A1 | Preparing a response time schedule. To identify the problem indicator. Preparing proper documentation in problem activity log. | Support Strategy & Plan Report |
| Support | C3 A2 C4 A3 A4 | Provide training to staff in order to increase the number of professional trainer. Support Team need to upgrade the product knowledge level. Need to upgrade our internet connection. Development team and support need to communicate & supporting each other’s. Multiple communication channel. | Assign mentors Training Syllabus Networking Plan |
| Support & Development | A8 A6 A9 A10 A11 | Preparing the user manual book Logging and keeping records of customer/employee queries Preparing the troubleshoot script Hire for senior level that have experience in accounting/ERP Preparing for UAT Form | Study group sessions Support Strategy & Plan |

| When | Our Monitoring Plan |
| --- | --- |
| Daily | - Support team are required to check an email and check the problem log status daily. - Support team also need to update the daily record of SPS Installer and error log in SPS Helpdesk. - Login helpdesk daily. - Prepared the quotation and invoices |
| Weekly | - Support team will conduct the Brainstorming/meeting to discuss and plan immediate action plan needed. Its will be implemented to make sure that all the arising matters is solved. - Keep update with development team for any updates - Compile quotation and invoices |
| Monthly | - Support team will documenting all the reports of SPS Installer Report, Latest Customer Details (Manual Filing & System) and also all the problem log. - Support team also need to conduct a meeting with development team to ensure all the enhancement updates and discuss on any arising matters. - Participate in any exhibition for promoting product - Check for |
| Annually | - Review progress for the year and restructure action plan for the next year. - Check and update clients for SPS Support Renewal. - Update clients database |

ACTION PLAN 1

| Strategy | B1: Preparing a proper schedule for testing purpose. B2: Preparing the UAT Form to testers. |
| --- | --- |

| Objectives Supported | Software: Upgrade skills in testing & fixing faulty equipment. Software: To ensure the product installer is installed by latest version. |
| --- | --- |
| Owner | Software Development Team & Support Team |
| Deliverables | Testing Schedule & Reports |

| Due Date |  | Person-Days | 5 | Total Cost | RM 300 |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Develop User Acceptance Test Form | Software & Support Team |  | 1 |  |
| - Approval from Software Leader | HOD (IT) | Every month | 1 |  |
| - Implement Testing Phase to End Users | Support Team | Every month | 3 | RM300 |
| - Produce testing report of results | Support Team | Every month | 1 |  |

ACTION PLAN 2

| Strategy | A7: Preparing a response time schedule. A5: To identify the problem indicator. A1: Preparing proper documenting in problem activity log. |
| --- | --- |

| Objectives Supported | After Sales Support: Achieve target in improving response time to customer complaints. After Sales Support: Achieve target on problem solving based on “targeted time”. |
| --- | --- |
| Owner | Support Team |
| Deliverables | Support Strategy & Plan |

| Due Date |  | Person-Days | 3 | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Identify the types of support | Software & Support Team |  | 3 | NA |
| - Plan for the response time schedule | Software & Support Team |  | 1 | NA |
| - Approval from HOD & Software Team | HOD |  | 1 | NA |
| - Implement the response time (publish in website) | Support Team & Multimedia Team |  | 1 | NA |
| - Produce report & summarize of results | Support Team |  | 1 | NA |

ACTION PLAN 3

| Strategy | C3: Provide training to staff in order to increase the number of professional trainer. A2: Support Team need to upgrade the product knowledge level. A3: Development team and support need to communicate & supporting each other’s. A4: Multiple communication channels. |
| --- | --- |

| Objectives Supported | After Sales Support: Achieve target to minimize the volume on arising matters. Training: Increase average participation in product training. Training: To be a professional trainer of the product. Training: Provide an affective training |
| --- | --- |
| Owner | Support Team |
| Deliverables | Assign mentors, Training Syllabus , Networking Plan |

| Due Date |  | Person-Days |  | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Restructure Training Module | Software & Support Team |  |  |  |
| - Conduct SPS Product Knowledge for staff and client (Internal & External) | Support Team and Management |  | 30 |  |
| - Re-schedule Training & Publish (website) | Support & Multimedia |  |  |  |
| - Approval to buy an internet broadband for SPS , portable projector for demo/training | Management |  |  | RM 3,500.00 |

ACTION PLAN 4

| Strategy | A8: Preparing the user manual book A6: Logging and keeping records of customer/employee queries A9: Preparing the troubleshoot script |
| --- | --- |

| Objectives Supported | After Sales Support: Reorganize documenting troubleshooting and problem resolution steps. |
| --- | --- |
| Owner | Support Team |
| Deliverables | Study group sessions , Support Strategy & Plan |

| Due Date |  | Person-Days |  | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| - Outline the user manual topic | Software & Support Team | End of November | 5 |  |
| - Outline the FAQ for troubleshoot script | Support Team | Quarterly | 1 | NA |
| - Close monitor the SPS Helpdesk system | Software & Support Team | Every day | 1 | NA |
| - Study the pattern of question and problem occurs | Support Team | On-going | 4 |  |
| - Upgrade knowledge and skills | Software & Support Team | Every week | 7 |  |

ACTION PLAN 5

| Strategy | A10 Hire for senior level that have experience in accounting/ERP A11 Preparing for UAT Form |
| --- | --- |

| Objectives Supported | To have subject matter expert in SAGA compliance |
| --- | --- |
| Owner | Support |
| Deliverables | Study group sessions , Support Strategy & Plan |

| Due Date |  | Person-Days |  | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Identify the support team member that have qualification or background in Accounting (2 senior / 1 junior) | HRt/ HOD IT/Project Manager |  |  | RM 10,000 |
| 2. Outline the job scope | Support Team |  |  | NA |
| 3. Close monitor the SPS SAGA Compliance development and testing | Software & Support Team |  |  | NA |
| 4. Prepared the related technical documentation | Support Team |  |  |  |
| 5. Upgrade knowledge and skills | Software & Support Team |  |  |  |

ACTION PLAN 6

| Strategy | C.6 Training for lectures |
| --- | --- |

| Objectives Supported | Provide an effective training. |
| --- | --- |
| Owner | Support |
| Deliverables | Study group sessions , Support Strategy & Plan |

| Due Date |  | Person-Days |  | Total Cost |  |
| --- | --- | --- | --- | --- | --- |

| Action Step | Who | Due | Person-Days | Costs |
| --- | --- | --- | --- | --- |
| 1. Identify the support team member that have qualification or background in Accounting (2 senior / 1 junior) | HRt/ HOD IT/Project Manager | February 2017 |  | RM 10,000 |
| 2. To check manual & exam paper student version. | Support | January 2017 |  |  |
| 3. To give training for lectures | Support | February 2017 |  |  |
| 4. Preparing training schedule | Support | January 2017 |  |  |