## Slide 1
INFORMATION TECHNOLOGY DEPARTMENT
(SPS)
MCM No. 3/2016
Think Differently…
AGENDA No. 4

## Slide 2: Financial KPI Progress Report
Revenue Drivers/Sources | Target For The Year | Year-To-Date | Balance
SPS Software | 1,861,031 | 10,512 | 1,850,519
Installation | 10,000 | 200 | 9,800
SPS Consultant | 9,000 | 2,540 | 13,540
SPS Company License | 10,000 | - | 10,000
SPS User License | 10,000 | 500 | 9,500
SPS I-Support Maintenance | 37,240 | 14,184 | 23,056
SPS Configuration | - | 300 | -
SPS University Programme | 180,000 | - | 180,000
TOTAL | 2,608,941 | 28,236 | 2,096,415
Progress for the Year as at 30 April 2015

## Slide 3: Financial KPI Progress Report
This Year (2016) - Monthly Progress-
Indicators | January Actual | February Actual | March Actual | April |  |  | May Target
 |  |  |  | Target | Actual | Balance | 
Sales | 300 | 800 | 13,772 | 165,862 | 5,760 | 160,102 | 134,840
Collection# | 300 | 848 | 7,270 | 116,103 | 5,760 | 110,343 | 94,388
Receivable | 0 | -48 | 6,502 | 49,759 | 0 | 49,759 | 40,452
Last Year (2015) - Monthly Progress-
 | January Actual | February Actual | March Actual | April Actual
Sales | 0 | 0 | 193,144 | 51,213
Collection | 0 | 0 | 193,144 | 51,213
Receivable | 0 | 0 | 0 | 0
Note (#): Collection to-date is RM

## Slide 4: Financial KPI Progress Report
RATIOs | Month | Year-To-date
Revenue per producer/staff |  | 
Profit per producer/staff |  | 
Revenue per job/file |  | 
Profit per job/file |  | 
Revenue per utilised hour |  | 
Profit per utilised hour |  | 
PROFITABILITY | Current Month | % | Year-To-Date | %
Total Sales Revenue | 5,130 |  | 17,632.6 | 
Direct Costs | 79,668 |  | 319,067 | 
GROSS PROFIT/(LOSS) | (74,538) |  | (301,434) | 
Allocated/Shared Costs | 35,028 |  | 133,804 | 
NET PROFIT/(LOSS) | 109,566 |  | (435,238) | 

## Slide 5: Customer KPI Progress Report
CLIENT MOVEMENT AS AT 26/5/2016 | 
Number of Clients (1/Month/2016) | 113
Number of New Clients (This Month) | 1
Number of Client Resignations | 3
Number of Client Terminations | -
Total Number of Clients (Year-To-Date) | 113
Number of Clients Expected Next Month | 10

## Slide 6: Customer KPI Progress Report
No. | Revenue Drivers | Total No. of Jobs/Cases | Jobs/Cases Done | Work in progress | Expected Jobs Next Month
1 | SPS Software | 3 | 3 | 0 | 5
2 | Micro System | 0 | 0 | 0 | 0
3 | Installation | 1 | 1 | 0 | 5
4 | SPS Consultant | 2 | 1 | 0 | 3
5 | SPS Company License | 1 | 1 | 0 | 1
6 | SPS User License | 1 | 1 | 0 | 1
7 | SPS I-Support Maintenance | 9 | 9 | 0 | 10
8 | SPS Training | 1 | 1 | 1 | 1
9 | SPS University Programme | 0 | 0 | 0 | 0
JOB PROGRESS REPORT AS AT 26/5/2016

## Slide 7: Customer KPI Progress Report
CLIENT COMPLAINTS
Name of Clients | Nature of Complaint and Impact on Business | Resolution | Preventive Measures
HUSSEIN KHAMIS | System slow because of internet/network issue & a lot of data. Process will be slow | DATA MIGRATION & DATABASE BACKUP (ONSITE SUPPORT) | 
OPOIKI DATA | Journal Details transfer to the trash. Report will show not accurate. | Debug all data. Change the coding in “deleted process” | Change the coding in “deleted process”
CLIENT SATISFACTION
Name of Clients | Nature of satisfaction | Impact on Business | Remarks
All evidences of client complaints/satisfaction must be attached to the report.

## Slide 8: Inter Process KPI Progress Report
# | List of Processes | Process Deficiencies/Constraints | Process Improvement Initiatives and results
1 | Support using team viewer | Currently have 1 license. | Using trial version.
2 | Improvement of software | Less input from internal | Form Research & Development team
3 | Preparing quotation, invoice, payment | SOP issues | Support will issue Quotation & admin will handle on invoice & payment
4 | Record on issues/improvement | Difficult to monitor | Create the log report
5 |  |  | 
6 |  |  | 
7 |  |  | 
8 |  |  | 

## Slide 9: Human Resource KPI Progress Report
Human Resource Requirement
(Based on current and expected job requirements for the next 6 months)
Positions | Current Number | Expected in the next 6 months | Total Required
Buss.Dev. | 1 | 1 | 0
IT Manager | 1 | 1 | 0
Senior Programmer | 2 | 4 | 2
Senior Support | 0 | 2 | 2
Junior Programmer | 1 | 3 | 2
Support Executive | 3 | 4 | 2
Designer | 1 | 1 | 0
Practical student | 4 | 4 | 0
Contract | 2 | 1 | 0

## Slide 10: Human Resource KPI Progress Report
Human Resource Requirement
(Based on current and expected job requirements for the next 6 months)
Positions | Current Number | Expected in the next 6 months | Total Required
Sales & Marketing Manager | 1 | 1 | 0
Senior S&P Executive | 0 | 1 | 1
S&P Executive | 1 | 1 | 0
Total | 17 | 24 | 9

## Slide 11: Human Resource KPI Progress Report
# | List of Topics | No. of Attendees | Date (Jan-April) | Cost | Provider
1 | GST for Government Sector | 3 | 23-24/Mac | FOC | SALIHIN,MATA
2 | IT Audit Workshop | 2 | 7 April 2016 | 2,600 | MIA
3 |  |  |  |  | 
4 |  |  |  |  | 
5 |  |  |  |  | 
6 |  |  |  |  | 
Training Calendar (Attach Training Needs Assessment)

## Slide 12: Human Resource KPI Progress Report
Human Resource Issues/Problems
# | Specific Issues/Problems | Business Impact/Risk | Action Taken/Proposed Resolution
1 | Need additional Support staff & programmer | Progress will be slow | Already advertise in Job street
2 |  |  | 
3 |  |  | 
4 |  |  | 
5 |  |  | 
6 |  |  | 
7 |  |  | 

## Slide 13: ACTION PLAN/STEP MONITORING
Dashboard Summary |  | xx% C+ |  |  |  |  | 
 |  | Dec | Jan | Feb | Mar | Apr | May
 | 100% complete |  |  |  |  |  | 
 | 75-95% complete |  |  |  |  |  | 
 | 0-75% complete |  |  |  |  |  | 
1 | Customize SPS for TEKUN | 60 | 80 |  |  |  | 
2 | Customize SPS for student version including online exam |  |  | 5 | 15 |  | 
3 | New Enhancement of SPS to reduce system problems due to human errors |  |  |  | X |  | 
4 | To develop a new module in SPS to communicate with other POS or accounting system |  |  |  |  |  | 
5 | Continues SPS Maintenance and support | X | X | X | X |  | 
6 | Customize SPS for TEKUN | 60 | 80 |  |  |  | 
7 | Customize SPS for student version including online exam |  |  | 5 | 15 |  | 
8 | New Enhancement of SPS to reduce system problems due to human errors |  |  |  | X |  | 

## Slide 14: ACTION PLAN/STEP MONITORING
Dashboard Summary |  | xx% C+ |  |  |  |  | 
 |  | Dec | Jan | Feb | Mar | Apr | May
 | 100% complete |  |  |  |  |  | 
 | 75-95% complete |  |  |  |  |  | 
 | 0-75% complete |  |  |  |  |  | 
1 | Preparing a proper schedule for testing purpose. | 100% |  |  |  |  | 
2 | Preparing a response time schedule. | 80% |  |  |  |  | 
3 | To identify the problem indicator | 80% |  |  |  |  | 
4 | Preparing SPS Training (Staff and Client) | 75% |  |  |  |  | 
5 | Preparing User Manual Book (User Guide) |  | 75% |  |  |  | 
6 | Preparing and log client records |  | 100% |  |  |  | 
7 | Support Renewal Reminder |  |  | 80% |  |  | 
8 | Send Support Renewal Details |  |  |  | 80% |  | 
9 | Preparing User Manual Book (TEKUN PROJECT) |  |  |  |  |  | 20%

## Slide 15
KPI REVIEW REPORT
Review the prior actions.
B. Review Objectives
  Objectives–on track?
  What have been our significant issues or barriers?
  Adjustments?
C. Review Strategies
  Strategies–on track?
  What have been significant issues or barriers?
  Adjustments?
D. Next Steps
  Short-term action plan – what needs to be done immediately following the meeting to ensure implementation and follow-through?
Contents for monthly review and report

## Slide 16
Thank You