SPS Software Development Planners

OUR GOALS

| GOALS |  |
| --- | --- |
| - SOFTWARE | Provide wide range of quality products, diversified industry categories solutions, robust and responsive solutions. Meet customer requirements and business models. Provide SALIHIN firm with full-set solutions for ease communications and to increase productivity. |
| - CONSULTATION | Provide subject matters expert for better solutions. Meet customer requirements and business models. |

OUR PRODUCT LINES & GOALS

| - SPS Customization | To customize SPS for selected customers. |
| --- | --- |
| - SPS SAGA | Develop ERP SAGA compliance software for BERNAMA and Government Agencies. |
| - Audit Scoreboard System | Develop dynamic audit scoreboard system that allows customization of application fields and review criteria. |
| - E-Voting & Monitoring System | To provide smooth and trusted online voting system with the goodwill name of SALIHIN as auditor. |
| - SPS | Maintain good relationship with current customer to strengthen their trust with SALIHIN brand. |
| - SPS Lite & SPS Web Lite | Provide simple solutions for Enterprise and local entrepreneur. |
| - SPS CMS | Develop dynamic content management system for SALIHIN official website. |

OUR OBJECTIVES

| A. SOFTWARE |  |  |  |  |
| --- | --- | --- | --- | --- |
| OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| - Develop SAGA compliance software. | - Studies show that 600 government agencies still using non-SAGA compliance software. - Current SAGA compliance software pricing is expensive. | - Existing SAGA solutions provider. |  | - Develop SAGA compliance software platform. - The platform can be used for a full-set ERP solutions for government agencies. |
| - Provide dynamic audit scoreboard system. | - We forecasted that Audit Scoreboard system market target can be wide, providing us with higher possibility to penetrate various type of industries. | - Confidentiality of client sensitive data. - System should be as dynamic and as analytical as possible. |  | - Provide a platform for diversified industry categories for dynamic customization of application fields and review criteria. |
| - SPS customization to meet client requirements and business models. | - Wide vary of industry categories for different pricing and charging. - Customization usually required for a long-term agreement and support. | - SPS don’t have subject matter experts to provide developer strategic planning and algorithm. - No coding standard within current framework. |  | - Integrated current SPS to new platform that able to cater wide range of industry categories. |
| - To maintain current SPS customer. | - Maintain relationship with current SPS user. - Strengthen customer trust with the SALIHIN as brand. | - Complexity of existing database structure. - No coding standard within current framework. |  | - Continuous development for better features, functionality, user friendly and responsive. - Customize based on client requirements and business model. |

| B. CONSULTATION |  |  |  |  |
| --- | --- | --- | --- | --- |
| OBJECTIVES | OUR CSFs | BARRIERS |  | OUR STRATEGIES |
| - Providing a platform to consult client on best practice and solutions for their business model. | - Goodwill of SALIHIN brand as marketing within firm clients and associates. | - Software house that focus on software development. |  |  |

OUR POSITIONING STATEMENTS

We believe that wide range of quality product will drive our existence in years ahead. Therefore, we must improve and always re-assess our business strategies to ensure we didn’t miss the track.

| WHO |  | OUR PRIORITY STRATEGIES | DELIVERABLES |
| --- | --- | --- | --- |
| Programmer DB Expertise |  | Establish standard coding during development process. Start debugging code at module development level. | Source code |
| Project Manager Programmer DB Expertise |  | Development within proper timeline, schedules and plans. | Development plan |
| Programmer Software Tester |  | Conduct quality internal system testing to reduce cost consumptions. Conduct solid user acceptance test to guarantee project commissioning. | Test result |
| Product Experts Programmer Support |  | Robust / responsive product prototyping and deployment. Develop client fluency on SPS product. | Implementation plan Training |

ACTION PLAN 1

| Strategy |  | SPS customization to meet client requirements and business models |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - To customize SPS for TAF university students - To customize SPS for wide range of clients - To customize and enhance existing SPS functionality - To improve SPS for internal usage |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  | SPS |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study to identify customer requirements and new database structure design |  | System Requirement Specification Use Case Diagram System Flow Diagram | Developers |  | 1-2 Weeks |  |
| 2 | Database design |  | Prototype Entity Relationship Diagram | Developer |  | 1-2 Weeks |  |
| 3 | Develop prototype |  | Prototype Software Mockup | Developer |  | 1-2 Weeks |  |
| 4 | Software development |  | Source Code | Developer |  | 2-3 Month |  |
| 5 | Internal system testing |  | Test Reports | Developer Support |  | 1-3 Weeks |  |
| 6 | Implementation |  | Implementation plan | Project Manager |  | 1 Week |  |
| 7 | User acceptance test |  | Project commissioning | Project Manager Support |  | 1-3 Weeks |  |
| 8 | User guide preparation |  | User guide | Support |  | 1 Week |  |
| 9 | Training and system demo |  |  | Marketing Support |  | 1-2 Weeks |  |
| 10 | Marketing |  |  | Marketing Support |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 2

| Strategy |  | Develop SAGA Compliance Software |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - To introduce SPS SAGA compliance software to all government agencies - To compete with existing SAGA compliance software - To provide cloud based SAGA compliance software |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  | SPS SAGA |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility studies to study SAGA requirements and process flow |  | System Requirement Specification Use Case Diagram System Flow Diagram | Developer |  | 1 Month |  |
| 2 | Database design |  | Prototype Entity Relationship Diagram | Developer |  | 1-2 Weeks |  |
| 3 | Develop prototype |  | Prototype Software Mockup | Developer |  | 1-2 Weeks |  |
| 4 | Software development |  | Source Code | Developer |  | 2-3 Month |  |
| 5 | Internal system testing |  | Test Reports | Developer Support |  | 1-3 Weeks |  |
| 6 | Implementation |  | Implementation plan | Project Manager |  | 1 Week |  |
| 7 | User acceptance test |  | Project commissioning | Project Manager Support |  | 1-3 Weeks |  |
| 8 | User guide preparation |  | User guide | Support |  | 1 Week |  |
| 9 | Training and system demo |  |  | Marketing Support |  | 1-2 Weeks |  |
| 10 | Marketing |  |  | Marketing Support |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 3

| Strategy |  | Develop SAGA Compliance Software for BERNAMA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - To bid for BERNAMA accounting solutions |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  | SPS SAGA |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study To study the industry requirements and develops industry expert within the firm |  | System Requirement Specification | Developer Support |  | 1 Month |  |
| 2 | Develop database design and prototype of SAGA compliance accounting software |  | Prototype Entity Relationship Diagram (ERD) | Developer Support |  | 1 Month |  |
| 3 | Engine development |  | Source Code | Developer |  | 2 Month |  |
| 4 | Demo the system to BERNAMA technical committee (80% developed) |  | 80% finished system | Developer Support |  | 1 Day |  |
| 5 | System review and customization |  | Review result | Developer Support |  | 1 Month |  |
| 6 | System testing, data migration, and user guide preparation |  | 100% complete system User guide | Developer Support |  | 1 Month |  |
| 7 | Training and Final Acceptance Test |  | Project commissioning | Support |  | 2 Month |  |
| 8 | Live and running |  | System fully used by BERNAMA | Support Developer |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 4

| Strategy |  | Enhance And Monitor E- Voting & Monitoring System |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - Make improvements to the existing system (e-voting) based on user requirements and specifications |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Tools | Duration | Cost |
| 1 | Phase 1: - User requirement - System requirement - Meeting and discussion |  |  | Developer |  | 1-3 Months |  |
| 2 | Phase 2: - Restructure system architecture |  |  | Developer |  | 1-2 Weeks |  |
| 3 | Phase 3: - System development and inline testing |  |  | Developer |  | 2-3 Months |  |
| 4 | Phase 4: - System testing and debugging |  |  | Developer Support |  | 1-3 Weeks |  |
| 5 | Phase 5: - Final testing |  |  | Support |  | 1-2 Weeks |  |
| 6 | Phase 6: - Demo system |  |  | Marketing Support |  | 1 Day |  |
| 7 | Phase 7: - Technical documentation - System documentation |  |  | Support |  | 1 Week |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 5

| Strategy |  | Develop Audit Scoreboard System |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - To develop a dynamic audit scoreboard system that allows customization of application fields and review criteria - To aliases with audit department for special or agreed upon procedure project - To strengthen goodwill of SALIHIN brand providing auditing services with IT solutions |  |  |  |  |  |
| Owner |  | Software Development Team |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Tools | Duration | Cost |
| 1 | Redefine and reanalyze requirements |  | Refined analyzed requirements | Developer |  | 1 week |  |
| 2 | Restructure system architecture (reorganize resources folders and database structure). |  | Organized architecture | Developer |  | 3 weeks |  |
| 3 | Develop system functionality and inline testing |  | Prototype | Developer |  | 4 months |  |
| 4 | System testing, Debugging and Repair (if any), Reversion (if required) |  | Test reports | Developer Support |  | 1 month |  |
| 5 | System testing final and demo |  | Review Reports | Developer Support |  | 1 month |  |
| 6 | Compile and publish framework |  | Final framework | Developer |  | 1 month |  |
| 7 | Writing technical documentation and user guide |  | Technical Documents | Support |  | 3 months |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 6

| Strategy |  | To maintain current SPS customer |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - To continues develop fresh new enhancement in maintaining warm relation with users. |  |  |  |  |  |
| Owner |  |  |  |  |  |  |  |
| Deliverables |  | Knowledge competencies among IT graduates |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Feasibility study A-1-1 collect and study human errors, patterns and factors. |  | System Requirement Specification | Support |  |  |  |
| 2 | Develop prototype A-1-2 design a new mechanism to detect human errors. A-1-3 develop an artificial intelligent module that is able to assist suggestion of input. |  | Prototype | Developer Support |  |  |  |
| 3 | Database design and User manual |  | Entity Relationship Diagram (ERD) and User Manuals | Developer |  |  |  |
| 4 | Coding A-1-4 develop a module to check and balance between data entry and report produced. |  | Source Code | Developer |  |  |  |
| 5 | Testing and Fixing |  | Test result | Product Expert Support Developer |  |  |  |
| 6 | Implementation |  | Implementation plan | Support |  |  |  |
| 7 | User Acceptance Test |  | Project commissioning |  |  |  |  |
| 8 | Support |  |  | Support Developer |  |  |  |
|  | Totals |  |  |  |  |  |  |

ACTION PLAN 7

| Strategy |  | SPS Maintenance and Support |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives Supported |  | - Continues SPS development and support - To increase client trust with SALIHIN brand |  |  |  |  |  |
| Owner |  |  |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |  |
| No | Strategies |  | Deliverables | Who | Equipment / Tools | Duration | Cost |
| 1 | Programming and software problem fixing activities |  | Software Updates | Developer |  |  |  |
| 2 | Monthly update |  | Compiled Software Update | Developer |  |  |  |
| 3 | Support |  |  | Support |  |  |  |
|  | Totals |  |  |  |  |  |  |

MONITORING

| When | Our Monitoring Plan |
| --- | --- |
| Monthly | Make notations within a checklist accomplishing tasks is it complete or pending |
| Quarterly | Manager conduct proper dateline to make sure person in charge success with the plan |