| IMPLEMENTATION REQUIREMENTS |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Requirements | Compliance (Please √ to Indicate Comply or Not Comply) |  | Comment (Specify Pages in The Suggestion/Other Supporting Documents To Support Your Statement) |
|  |  | Yes | No |  |
| D-10-1 | REQUIREMENT STUDY |  |  |  |
| D-10-1-1 | The Tenderer shall provide detailed implementation strategy and implementation plan based on key priorities and project datelines. This should show all tasks and activities, its timing and duration, inter-relationship with other tasks and deliverables, and the resources responsible for each task. |  |  |  |
| D-10-1-2 | The Tenderer shall document the findings and recommendations in the Business Requirement Specification (BRS), User Requirements Specification (URS) and System Requirements Specification (SRS) for BERNAMA review and approval. |  |  |  |
| D-10-1-3 | The Tenderer shall provide both the table of contents of the Business Requirement Specification (BRS), User Requirements Specification (URS) and System Requirements Specification (SRS) as well as an overview of the proposed contents of the BRS, URS and SRS. |  |  |  |
| D-10-1-4 | The Tenderer is to provide a sample of the URS and SRS submitted for one of the projects described in the Tenderer's reference site. |  |  |  |
| D-10-1-5 | The Tenderer shall include (but is not limited to) the following throughout this Tender response: |  |  |  |
|  | - The activities that would be carried out during the Requirements Study. |  |  |  |
|  | - How the Tenderer intends to execute the Requirement Study activities. |  |  |  |
|  | - Deliverables of the Requirement Study. |  |  |  |
|  | - Involvement required from the BERNAMA. |  |  |  |
|  | - Dependencies if any. |  |  |  |
| D-10-2 | DESIGN |  |  |  |
| D-10-2-1 | The Tenderer shall provide the System Requirement Specification (SRS) and System Design Specification (SDS) documents for BERNAMA review and approval before commencing on the development of the solution. |  |  |  |
| D-10-2-2 | The Tenderer shall conduct a detailed walk-through of the design with BERNAMA as part of the review and approval process. |  |  |  |
| D-10-2-3 | The Tenderer can only commence on the development of the system after the system design has been approved by BERNAMA |  |  |  |
| D-10-2-4 | The Tenderer shall include the system design documents for the SPB (but is not limited to) the following: |  |  |  |
|  | SPB Functional Specification. |  |  |  |
|  | SPB Technical Specification. |  |  |  |
| D-10-2-5 | In the SPB Functional Specification the Tenderer shall describe the functions that would be available in the system (but not limited to) the following: |  |  |  |
|  | - The best design technique for the SPB (e.g. process or data driven, etc.) |  |  |  |
|  | - The description on the design technique and how it will be implemented. |  |  |  |
|  | - Screen layouts for the SPB. |  |  |  |
|  | - Business rules for SPB. |  |  |  |
|  | - Description of the fields on the GUI (i.e. name, length, purpose etc.). |  |  |  |
|  | - Process diagrams. |  |  |  |
|  | - Other related documentation. |  |  |  |
| D-10-2-6 | The Tenderer shall provide both the table of contents of the Functional Specification as well as an overview of the proposed contents of the specification. |  |  |  |
| D-10-2-7 | The Tenderer shall provide a sample of the System Functional Specification submitted for one of the projects described in the Tenderer's reference site. |  |  |  |
| D-10-2-8 | The output of the design will describe the new system as a collection of modules or subsystems. |  |  |  |
| D-10-2-9 | In the SPB Technical Specification, the Tenderer shall describe the technical specifications for the SPB that shall be available in the system (but not limited to) the following: |  |  |  |
|  | - Detailed descriptive title and scope of the specification. |  |  |  |
|  | - Date of last effective revision of scope and revision designation. |  |  |  |
|  | - Persons responsible for queries on the specification, updates, and deviations. |  |  |  |
|  | - The significance or importance of the specification and its intended use. |  |  |  |
|  | - Terminology and definitions to clarify the meanings of the specification. |  |  |  |
|  | - Performance testing requirements such as targets and tolerances. |  |  |  |
|  | - Drawings, photographs, or technical illustrations. |  |  |  |
|  | - Workmanship detail |  |  |  |
|  | - Provisions for rejection, reinsertion, and corrective measures. |  |  |  |
|  | - Quality requirements, sampling (statistics), inspections, acceptance criteria. |  |  |  |
|  | - Persons responsible for enforcement of the specification. |  |  |  |
|  | - Test methods for measuring all specified characteristics. |  |  | . |
|  | - Material Requirements: physical, mechanical target and tolerances. |  |  |  |
|  | - Safety considerations and requirements. |  |  |  |
|  | - Environmental considerations and requirements. |  |  |  |
|  | - Others (If any) |  |  |  |
| D-10-2-10 | The Tenderer is to provide both the table of contents of the SPB Technical Specification as well as an overview of the proposed contents of the specification. |  |  |  |
| D-10-2-11 | The Tenderer is to provide a sample of the Technical Specification submitted for one of the projects described in the Tenderer's reference site. |  |  |  |
| D-10-2-12 | The Tenderer should gather requirements for the development of the SPB blueprint. |  |  |  |
| D-10-3 | DEVELOPMENT |  |  |  |
| D-10-3-1 | The Tenderer shall propose the development environment for the proposed solution. |  |  |  |
| D-10-3-2 | The Tenderer shall describe the specifications for the development environment inclusive of hardware and software. |  |  |  |
| D-10-3-3 | In the development phase, the Tenderer shall take into consideration SPB solution development and BERNAMA solutions development / enhancement to cater to SPB. |  |  |  |
| D-10-3-4 | The Tenderer shall provide an effective change control management to handle changes to the scope so that impact (time-scale, cost, and quality, deliverable) is clearly understood and appropriate authority is granted. |  |  |  |
| D-10-3-5 | All change requests shall be investigated by the Tenderer, assessing their impact on the project, and making recommendations to the disposition of change, where those changes affect the scope of the project, including its resources and timing. |  |  |  |
| D-10-3-6 | A standard Change Control procedure shall be used by the Tenderer. |  |  |  |
| D-10-4 | ROLLOUT PREPARATION |  |  |  |
| D-10-4-1 | The Tenderer shall propose a rollout strategy approach where checklist would be developed, confirmed and signed off. |  |  |  |
| D-10-4-2 | The Tenderer shall include rollout preparation and deployment whereby the production environment would be prepared, and data migrated would be moved to the production environment. |  |  |  |
| D-10-4-3 | The Tenderer shall have rollback planning whereby the rollback plan should take into account not only the activities, but also the time needed to recover. The plan must be able to provide a point for decision, a “go/no-go” decision to be made that either allows the implementation to proceed or to be halted and to execute the rollback plan. |  |  |  |
| D-10-4-4 | The Tenderer shall be responsible to develop and implement/execute the cut-over strategy and plan, to manage, co-ordinate and track all cut-over activities. |  |  |  |
| D-10-4-5 | The cutover strategy shall include (but is not limited to) the following: |  |  |  |
|  | - Cutover plan. |  |  |  |
|  | - Contingency plan. |  |  |  |
|  | - Rollback plan. |  |  |  |
|  | - Cutover script. |  |  |  |
|  | - How the old system would be cut off. |  |  |  |
| D-10-4-6 | The Tenderer's key project resources required to execute and support the cutover activities must be onsite during the cutover. |  |  |  |
| D-10-4-7 | The Tenderer shall ensure that the cutover tasks are automated as much as possible. |  |  |  |
| D-10-5 | TESTING & COMMISSIONING BY TENDERER |  |  |  |
| D-10-5-1 | The Tenderer shall propose a separate testing environment for the proposed solution. |  |  |  |
| D-10-5-2 | The Tenderer shall describe the specifications for the testing environment inclusive of hardware and software. |  |  |  |
| D-10-5-3 | The Tenderer shall submit/propose : - Master Test Plan - Separate test Plan for QC1,QC2,QC3,DAT (Design Acceptance Test),UAT ( User acceptance test), PAT (Provisional Acceptance Test), MAT(Migration Acceptance Test) and FAT (Final Acceptance Test) The tests plan include (but not limited to) the following: |  |  |  |
|  | - Methodology |  |  |  |
|  | - Approach |  |  |  |
|  | - Test organization structure |  |  |  |
|  | - Test process |  |  |  |
| D-10-5-4 | The Tenderer shall describe the objectives of the different types of testing listed above and the approach that shall be used to carry out the testing. |  |  |  |
| D-10-5-5 | The Tenderer shall describe the testing methodology and approach for the SPB |  |  |  |
| D-10-5-6 | The Tenderer shall use a testing methodology that is thorough and strenuous to ensure the quality of the system delivered to BERNAMA. |  |  |  |
| D-10-5-7 | The Tenderer shall provide the test strategy and approach, test plan, test scripts and test results and any other information that would satisfy the needs of various stage of testing. |  |  |  |
| D-10-5-8 | The Tenderer is to provide a sample of the Tenderer Test Plan, Test Script and Test Result Report used by the Tenderer for one of the projects described in the Tenderer's reference site. |  |  |  |
| D-10-5-9 | The Tenderer shall propose and describe the tools used to conduct the testing for the SPB |  |  |  |
| D-10-6 | TESTING & COMMISSIONING BY THE BERNAMA |  |  |  |
| D-10-6-1 | The Tenderer shall be responsible for the management and co-ordination of the QC1, QC2, QC3, DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-6-2 | The Tenderer shall provide the necessary assistance and co-operation to BERNAMA in the execution of DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-6-3 | The Tenderer personnel must be on-site to support the testers, during the DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-6-4 | The Tenderer shall rectify all the PAT incidents reported by BERNAMA before BERNAMA commences further on the FAT testing. |  |  |  |
| D-10-6-5 | During the User Acceptance Test (UAT), if the system or any part of the system fails to pass the test, the Tenderer shall at no cost to BERNAMA rectify the defect/bugs within the agreed period. |  |  |  |
| D-10-6-6 | The Tenderer shall perform regression testing for all the rectified errors and ensure all problems reported are tested and closed. |  |  |  |
| D-10-6-7 | The Tenderer shall develop the FAT test strategy and approach, test plan, test scenario, test script and test data required for BERNAMA to test the system. |  |  |  |
| D-10-6-8 | The Tenderer shall submit test plan, test scenarios and test script for BERNAMA approval, at least one month prior to testing. The Tenderer shall make necessary amendments/inclusions to the test plan should the testing specifications not contain sufficient details to test all the functions and facilities of the proposed System. |  |  |  |
| D-10-6-9 | The Tenderer shall produce the test plan, test script and test reports according to BERNAMA defined standards and submitted to BERNAMA for approval. |  |  |  |
| D-10-6-10 | The Tenderer is to conduct a test briefing to BERNAMA testers before the commencement of the DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-6-11 | The Tenderer is to conduct a user training to BERNAMA testers before the commencement of the DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-6-12 | The Tenderer shall provide all necessary utilities, tools and test equipment required by BERNAMA to complete DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-6-13 | The Tenderer shall provide a load test tool to carry out the load test or stress test. This tool shall be able to provide a report detailing the duration taken from one point to another. It also shall highlight any bottleneck if it arises. |  |  |  |
| D-10-6-14 | DAT, UAT, PAT, MAT and FAT will be carried out at BERNAMA premises. |  |  |  |
| D-10-6-15 | The Tenderer shall be responsible for setting up the DAT, UAT, PAT, MAT and FAT test environment. This includes the infrastructure, application software and test data required by BERNAMA to commence the testing. |  |  |  |
| D-10-6-16 | The Tenderer shall ensure that the test environment is a controlled environment. |  |  |  |
| D-10-6-17 | The Tenderer shall describe the scope of service and the roles and responsibilities of all parties involved in the DAT, UAT, PAT, MAT and FAT. |  |  |  |
| D-10-7 | TRANSITION MANAGEMENT |  |  |  |
| D-10-7-1 | The Tenderer shall provide BERNAMA with transition management services to ensure that the organization can smoothly transit to the new system and will be able to adopt the new system, processes and organizational model. |  |  |  |
| D-10-7-2 | The Tenderer shall include the communication plan that contain the communication structure, proposed meeting and reporting structure, communication hierarchy, the type of media to be used and etc. |  |  |  |
| D-10-7-3 | The Tenderer shall describe the transition management approach, activities, scope of service and the roles and responsibilities of all parties involved in the transition management. |  |  |  |
| D-10-8 | DATA MIGRATION STRATEGY |  |  |  |
| D-10-8-1 | Data Migration forms a critical aspect of the transition whereby the identified data from OBM Accounting System would be transferred to the future SPB when the proposed new system goes live. The data migration strategy must take into considerations (but not limited to) the following: |  |  |  |
|  | - Volume of data to be converted to SPB. |  |  |  |
|  | - Feasibility of data to be converted to SPB. |  |  |  |
|  | - Availability of data to be converted to SPB. |  |  |  |
| D-10-8-2 | The Tenderer must include Data Preparation stage in the Data Migration Strategy which covers (but not limited to) the following: |  |  |  |
|  | - Collecting sample data from BERNAMA |  |  |  |
|  | - Checking the Sample Data. |  |  |  |
| D-10-8-3 | The Tenderer must include Data Migration stage in the Data Migration Strategy which covers (but not limited to) the following: |  |  |  |
|  | - Developing Data Migration Blueprint and Migration Plan. |  |  |  |
|  | - Developing the Migration Programs. |  |  |  |
|  | - Testing of Migration programs. |  |  |  |
|  | - Perform data migration using the program to the Production environment. |  |  |  |
| D-10-9 | SYSTEM DEPLOYMENT |  |  |  |
| D-10-9-1 | The Tenderer shall be responsible to develop and implement/execute the deployment strategy and plan, and to manage and track all deployment activities. |  |  |  |
| D-10-9-2 | The deployment must take into consideration the location of BERNAMA offices and BERNAMA organization structure. |  |  |  |
| D-10-9-3 | The Tenderer shall describe the system deployment strategy for the SPB. |  |  |  |
| D-10-9-4 | The Tenderer is responsible for the management and co-ordination of the deployment activities. |  |  |  |
| D-10-9-5 | The Tenderer shall develop a checklist/procedure to do the system installation to ensure correctness and completeness. |  |  |  |
| D-10-9-6 | The Tenderer is responsible to ensure all faults encountered are recorded during installation and is addressed and closed before the production cutover. |  |  |  |
| D-10-9-7 | The Tenderer is responsible to communicate the deployment plan to all parties concerned. |  |  |  |
| D-10-9-8 | The Tenderer shall describe the supported and recommended software delivery system that can help automate the deployment process. |  |  |  |
| D-10-9-9 | The Tenderer shall provide standard software delivery process governance. |  |  |  |
| D-10-9-10 | The Tenderer shall describe the scope of service and the roles and responsibilities of all parties involved in the system deployment for the SPB. |  |  |  |
| D-10-10 | BENEFIT REALIZATION |  |  |  |
| D-10-10-1 | The Tenderer shall assist BERNAMA to identify the expected benefits, contributions to business objectives and stakeholders. |  |  |  |
| D-10-10-2 | The Tenderer shall assist BERNAMA to establish a benefits management framework defining functions, relationships, communications, roles and responsibilities, accountability for realization. |  |  |  |
| D-10-10-3 | The Tenderer shall define the expected benefits for the entire project, including their attributes and measures, owners and risks. |  |  |  |
| D-10-10-4 | The Tenderer shall develop a benefits realization plan, including a schedule for delivery and business change processes for implementation and delivery. |  |  |  |
| D-10-10-5 | The Tenderer shall provide a means of tracking benefit realization, including providing mechanism for corrective actions or improvements, to ensure benefits are realized. |  |  |  |
| D-10-10-6 | After the system goes live, the Tenderer shall jointly work with BERNAMA to realize the benefits of this phase and provide advice and assistance to BERNAMA to resolve benefits that did not meet expectation or failed to be realized. |  |  |  |
| D-10-10-7 | The Tenderer must describe the benefits realization approach, activities, scope of service and the roles and responsibilities of all parties involved in the benefits realization activities. |  |  |  |
| D-10-11 | SYSTEM HANDOVER |  |  |  |
| D-10-11-1 | The Tenderer shall describe the system handover activities. The system handover activities shall include (but not limited to) the following: |  |  |  |
|  | - Knowledge Transfer. |  |  |  |
|  | - Functional and Technical Documentation Handover. |  |  |  |
|  | - Source Code handover. |  |  |  |
| D-10-11-2 | All handover activities must be completed before the system is in production. |  |  |  |
| D-10-11-3 | The Tenderer must ensure all the necessary technical and functional documentation are reviewed, approved and handed over BERNAMA support team. |  |  |  |
| D-10-11-4 | The Tenderer must ensure all the necessary source code, which applicable, are reviewed, approved and handed over to BERNAMA support team. |  |  |  |
| D-10-12 | POST IMPLEMENTATION REVIEW |  |  |  |
| D-10-12-1 | The Tenderer shall conduct a one (1) month Post Implementation Review or proposed reasonable period after the Live Run phase to ensure the effectiveness of this project implementation and further improvement required by the project after six (6) months of implementation. |  |  |  |

| IMPLEMENTATION REQUIREMENTS |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Requirements | Compliance (Please √ to Indicate Comply or Not Comply) |  | Comment (Specify Pages In The Suggestion/Other Supporting Documents To Support Your Statement) |
|  |  | Yes | No |  |
| D-10-13 | PROJECT TEAM STRUCTURE |  |  |  |
| D-10-13-1 | The Tenderer shall propose a project team structure and specify the relationships between the various functions within the team structure. |  |  |  |
| D-10-13-2 | The Tenderer shall define the roles and responsibilities of each of the proposed project team member. |  |  |  |
| D-10-13-3 | The proposed Project Team Structure shall take into consideration the transfer of technology and change management requirements of the project. |  |  |  |
| D-10-13-4 | The Tenderer shall identify the sub-contractors within the proposed team structure (if any). |  |  |  |
| D-10-13-5 | The Tenderer is expected to propose a suitable Working Committee structure for BERNAMA project team. This Committee aims to assist the Tenderer with regards to execution and administrative support over the entire duration of the project. |  |  |  |
| D-10-13-6 | The Tenderer is expected to state the roles and responsibilities of the Working Committee, and the facets of support which will be required by the Tenderer from the Working Committee over the duration of the Project. |  |  |  |
| D-10-13-7 | The Tenderer shall report directly to a nominated BERNAMA project manager by BERNAMA |  |  |  |
| D-10-13-8 | The project team shall consist of the following work stream: |  |  |  |
|  | - Project Management Office (PMO). |  |  |  |
|  | - Functional Work stream (WS-F). |  |  |  |
|  | - Technical Work stream (WS-T). |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-13-9 | The Project Management Office (PMO) structure is to include (but not limited to) the following roles: |  |  |  |
|  | - Project Manager. |  |  |  |
|  | - PMO support. |  |  |  |
|  | - Quality Assurance support. |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-13-10 | The Project Management Office (PMO) will monitor and govern all work streams of the project. The PMO function cannot be sub-contracted to another Contractor, and must be the sole responsibility of the Tenderer. |  |  |  |
| D-10-13-11 | The Project Manager should be a certified Project Management practitioner. Please attach copies of the certification. |  |  |  |
| D-10-13-12 | The Tenderer shall not change or substitute any of the key personnel without prior written approval BERNAMA. If for any reason beyond the reasonable control of the Tenderer it becomes necessary to replace any of the personnel, the Tenderer shall provide as replacement, a person of equivalent or higher qualification and experience, as deemed acceptable by BERNAMA |  |  |  |
| D-10-13-13 | The Functional Work stream (WS-F) structure is to include (but not limited to) the following roles: |  |  |  |
|  | - Lead Business Analyst |  |  |  |
|  | - Business Analysts |  |  |  |
|  | - Trainers (Management, Technical and End-User) |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-13-14 | The Technical Work stream (WS-T) structure is to include (but not limited to) the following roles: |  |  |  |
|  | - Lead Solutions Architect |  |  |  |
|  | - Solution Designers (In the areas of Security, Database, Network) |  |  |  |
|  | - Developers |  |  |  |
|  | - Testers |  |  |  |
|  | - Infrastructure Engineers |  |  |  |
|  | - Integration Engineers |  |  |  |
|  | - Technical Writers |  |  |  |
| D-10-13-15 | The Tenderer is expected to include the following elements in the Proposal: |  |  |  |
|  | - Project Organization Chart. |  |  |  |
|  | - Curriculum Vitae (CVs) of the key members of the Project Team. |  |  |  |
|  | - Roles and Responsibilities of each element in the proposed Project Organization Chart. |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-14 | PROJECT MANAGEMENT OFFICE (PMO) |  |  |  |
| D-10-14-1 | The Tenderer shall be responsible for the provision of project management services, and this shall include the following: |  |  |  |
|  | - Manage the team that develops and implements the requirements for product design |  |  |  |
|  | - Develops and maintains a resource plan |  |  |  |
|  | - Contractor skill management and evaluation |  |  |  |
|  | - Development of a comprehensive implementation plan |  |  |  |
|  | - Provision of an effective communications framework |  |  |  |
|  | - Prioritization listing for the product development process |  |  |  |
|  | - Provision and maintenance of a centralized documentation repository |  |  |  |
|  | - Issues Management |  |  |  |
|  | - Risk Management |  |  |  |
|  | - Interdependency Management |  |  |  |
|  | - Change control process |  |  |  |
|  | - Status review and acceptance process |  |  |  |
|  | - Status reporting process |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-14-2 | The Tenderer shall utilize a proven Project Management methodology, to implement the project. Project Management methodology equivalent to PRINCE2, PMP or of a similar standard is preferred. |  |  |  |
| D-10-14-3 | Methodology shall have been successfully used by the Tenderer in a large scale IT implementation project. |  |  |  |
| D-10-15-4 | The Tenderer shall demonstrate a good understanding of what is required to carry out the successful completion of a project of this type and scale. At minimum, the following shall be provided: |  |  |  |
|  | - The Tenderer‘s view of the critical success factors of this project; and |  |  |  |
| D-10-15 | PROJECT SCHEDULE |  |  |  |
| D-10-15-1 | Tenderer shall propose an implementation plan with the implementation period of 12 months. |  |  |  |
| D-10-15-2 | Tenderer shall propose an implementation plan which consists the following (but not limited to) elements: |  |  |  |
|  | - System and Software Development Plan |  |  |  |
|  | - Testing Plan |  |  |  |
|  | - Post Implementation Review |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-15-3 | Tenderer shall propose a project schedule for the implementation of SPB pilot project which shall cover the following stages: |  |  |  |
|  | - Preparation of Project Management |  |  |  |
|  | - Requirement Study |  |  |  |
|  | - Plan and Analysis |  |  |  |
|  | - Business Process Improvement (BPI) |  |  |  |
|  | - Infrastructure Readiness |  |  |  |
|  | - Design |  |  |  |
|  | - Development and Integration |  |  |  |
|  | - Rollout Preparation |  |  |  |
|  | - Testing and Commissioning |  |  |  |
|  | - Pilot Run |  |  |  |
|  | - Post Implementation Review |  |  |  |
|  | - Benefit Realization Plan/ Benefit Realization Capture Process |  |  |  |
|  | - System Deployment |  |  |  |
|  | - Documentation |  |  |  |
|  | - Data Migration |  |  |  |
|  | - Delivery of Hardware and Software |  |  |  |
|  | - Transition Management |  |  |  |
|  | - Change Management |  |  |  |
|  | - System Handover |  |  |  |
| D-10-15-4 | Tenderer shall describe the approach and activities that will take place during the Live Run stage. |  |  |  |
| D-10-15-5 | Tenderer shall describe the approach and activities that will take place during the Post Implementation Review stage. |  |  |  |
| D-10-15-6 | The Tenderer is expected to propose detailed Project Schedule which shall include the following (but not limited to) areas: |  |  |  |
|  | - Detailed activity listing. |  |  |  |
|  | - Time allocation for each detailed activity. |  |  |  |
|  | - Activity execution approach. |  |  |  |
|  | - Key milestones. |  |  |  |
|  | - Deliverables. |  |  |  |
|  | - Activity owners |  |  |  |
|  | - Interdependencies. |  |  |  |
|  | - Resource allocation for each activity. |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-15-7 | The detailed activities shall also be reflected in the form of Gantt chart. |  |  |  |
| D-10-16 | PROJECT MOBILIZATION |  |  |  |
| D-10-16-1 | The Tenderer shall mobilize the project team within a maximum of one (1) calendar month from the Letter of Award. |  |  |  |
| D-10-16-2 | During the Mobilization phase, the Tenderer shall carry out the following activities: |  |  |  |
|  | - Project Set-Up |  |  |  |
|  | - Project Planning |  |  |  |
| D-10-16-3 | The Project Set-Up components include the following activities (but not limited to): |  |  |  |
|  | - Project Kick-Off meeting. |  |  |  |
|  | - Define and cascade the scope, roles and responsibilities of project team members. |  |  |  |
|  | - Project office set-up on-site. |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-16-4 | The Project Planning components include the following activities (but not limited to): |  |  |  |
|  | - Development, finalization and sign-off of Project Charter |  |  |  |
|  | - Development and roll out of PMO templates |  |  |  |
|  | - Finalization and sign-off of Implementation Plan |  |  |  |
|  | - Activation of the central documentation repository |  |  |  |
|  | - Others (please specify) |  |  |  |
| D-10-16-5 | The Project Mobilization phase is deemed over once all deliverables from this phase has been reviewed, accepted and endorsed by the Project Steering Committee. |  |  |  |
| D-10-17 | PROJECT MONITORING AND REPORTING |  |  |  |
| D-10-17-1 | The Tenderer shall describe the approach that will be adopted to manage Project Monitoring and Reporting. |  |  |  |
| D-10-17-2 | The Tenderer shall prepare and submit reports that will enable Project Technical Committee and Project Steering Committee to monitor the progress of the project. The reports shall be prepared and submitted throughout the duration of the project. |  |  |  |
| D-10-17-3 | The Tenderer shall propose the appropriate format and content of the reports. |  |  |  |
| D-10-17-4 | The Tenderer shall commit to provide the following status reports (at minimum): |  |  |  |
|  | - Weekly Status Report |  |  |  |
|  | - Monthly Status Report |  |  |  |
|  | - Monthly Management Report |  |  |  |
|  | - Any request for status as and when required |  |  |  |
| D-10-17-5 | The Weekly Status Report shall cover the following (but not limited to) areas: |  |  |  |
|  | - Project activities (key events of the previous week). |  |  |  |
|  | - Documented progress of the overall project. |  |  |  |
|  | - Highlights of issues/problems. |  |  |  |
|  | - Milestone reached. |  |  |  |
|  | - Planned activities for the following week. |  |  |  |
| D-10-18-6 | The Monthly Status Report shall cover the following (but not limited to) areas: |  |  |  |
|  | - Status of the project mapped against the Project Timeline. |  |  |  |
|  | - Summarized project activities. |  |  |  |
|  | - Milestone reached. |  |  |  |
|  | - Planned activities for the following month. |  |  |  |
| D-10-17-7 | The Monthly Management Status Report shall cover the following (but not limited to) areas: |  |  |  |
|  | - Status of the project mapped against the Project Timeline. |  |  |  |
|  | - Summarized project activities. |  |  |  |
|  | - Milestone reached. |  |  |  |
|  | - Planned activities for the following month. |  |  |  |
|  | - Highlights of issues/problems. |  |  |  |
|  | - List of activities that did not meet the schedule and the proposed action to address the issue. |  |  |  |
|  | - Project plan revisions (If any). |  |  |  |
| D-10-18 | RISK MANAGEMENT |  |  |  |
| D-10-18-1 | The Tenderer shall propose a risk management plan, which will identify the possible issues that could threaten the outcome of the project, including not meeting the acceptance criteria for the deliverables or missing the deadlines agreed in the contract. |  |  |  |
| D-10-18-2 | In the risk management plan, the tenderer shall identify all known risks; assess their probability of occurrence and possible impact on the project. The risk management plan must indicate strategies to manage risks in terms of prevention and mitigation. The risk management plan shall be continuously updated throughout the project to ensure continuous tracking of project threats. |  |  |  |
| D-10-18-3 | The Tenderer shall provide a risk management plan describing the approach for risk identification, analysis, management and mitigation. The risk management plan shall identify and prioritize as High, Medium, or Low, the area of risk, identify the risk factors that contribute to the potential occurrence of each risk, document procedures and metrics for monitoring the risk factors and for reducing the potential occurrence of each risk, and identify contingency procedures for each area of risk. |  |  |  |
| D-10-19 | ISSUE MANAGEMENT |  |  |  |
| D-10-19-1 | The Tenderer shall propose an issue management plan describing the approach for the management of issues. |  |  |  |
| D-10-19-2 | The Tenderer shall highlight all project related issues raised throughout the duration of the project. All project issues must be identified, documented, addressed, communicated and monitored by the Tenderer. |  |  |  |
| D-10-20 | QUALITY ASSURANCE |  |  |  |
| D-10-20-1 | The Tenderer shall propose a quality assurance plan that describes the procedures, methodologies and policies that the project organization will adopt in order to ensure the quality of deliverables and services provided. |  |  |  |
| D-10-20-2 | The Tenderer shall describe how the quality assurance plan is to be implemented and communicated across the Project Team structure. The Tenderer shall ensure that the methods and procedures proposed are to be used during the project implementation. |  |  |  |
| D-10-20-3 | The Tenderer shall ensure that the commissioning and acceptance testing is effectively implemented, so that prior to operation, the system has been shown to be capable of meeting the performance including that for security and reliability. The Tenderer shall ensure that the commissioning and acceptance testing is effectively implemented to show the system is capable in meeting the performance including that for security and reliability prior to operation. |  |  |  |
| D-10-21 | CHANGE MANAGEMENT |  |  |  |
| D-10-21-1 | The Tenderer shall propose Change Management plan that shall be implemented during the implementation of SPB System. |  |  |  |
| D-10-21-2 | The change management plan is expected to commence together with the project and will be implemented continuously throughout the duration of the project. |  |  |  |
| D-10-21-3 | The change management activities are expected to be planned and facilitated by a dedicated team comprising of the Tenderer and BERNAMA project team members. |  |  |  |
| D-10-21-4 | The Change Management plan shall cover programs and activities designed to communicate awareness and obtain acceptance to the project from the following group of users: |  |  |  |
|  | - BERNAMA personnel |  |  |  |
|  | - BERNAMA clients |  |  |  |
| D-10-21-5 | The proposed Change Management plan shall cover the following areas: |  |  |  |
|  | - Approach and methodology that will be used |  |  |  |
|  | - Change Management plan (activities, timeline, budget, resources needed) |  |  |  |
|  | - Expected benefits that shall be realized from the proposed activities |  |  |  |
| D-10-21-6 | The proposed change management approach shall also include the identification of change management issues, analysis of cause and effect, and recommendations of immediate remedies required to successfully overcome the change management issues. |  |  |  |
| D-10-22 | CHANGE REQUEST |  |  |  |
| D-10-22-1 | The Tenderer shall accommodate any changes requested (within the project scope) by BERNAMA |  |  |  |
| D-10-22-2 | Tenderer shall propose change request mechanism that will be used. |  |  |  |
| D-10-23 | OTHERS |  |  |  |
| D-10-23-1 | The Tenderer shall provide suitable equipment and peripherals for the Project Management Office (PMO) such as notebooks, printers and others. |  |  |  |