Title: EKSB Software Review

Date: 17th December 2015 to 18th December 2015 & 21 December 2015

Attended: 1. Mr. Wong  2. Mr. Wesley  3. Mohd Aizat  4. Mohd Firdaus

| Day 1 (17th December 2015) |  |  |  |
| --- | --- | --- | --- |
| No | Topics | Details | Status |
| 1. | Testing using Test Case provided by Salihin |  | Status: Completed |
| 2. | Data entry is correct |  | Status: Completed |
| 3. | Trial Balance format need enhancement |  | Status(Day 1): In Progress Status(Day 2): Completed |
| 4. | Balance Sheet and P&L format is accepted |  | Status: Completed |

| Day 2 (18th December 2015) |  |  |  |
| --- | --- | --- | --- |
| No | Topics | Details | Status |
| 1 | Trial Balance format is amended and accepted by Salihin |  | Status: Completed |
| 2 | Testing performed using localpu, AR module, reporting module and PCEFS |  | Status: Completed |
| 3 | GL code creation |  | Status: Completed |
| 4 | EL code creation |  | Status: Completed |
| 5 | Supplier master setup |  | Status: Completed |
| 6 | Tax code master setup |  | Status: Completed |
| 7 | PO creation | - Testing with quantity, order quantity and unit price - PO verification | Status: Completed |
| 8 | GRN creation with full and partial receive |  | Status: Completed |
| 9 | Invoice creation with PO | - Tax adjustment - Discount - General product with flexible GL/EL code selection | Status: Completed |
| 10 | Invoice creation without PO |  | Status: Completed |
| 11 | Simplified tax invoice |  | Status: Completed |
| 12 | Gift rule | - Header creation - Gift details modification - Journal entries creation upon confirmed | Status: Completed |
| 13 | CN creation |  | Status: Completed |
| 14 | Payment with partial payment and full payment - some errors occurred during testing time but solved within same day and re-tested. | - When payment is deleted before getting confirmed, the related CN/DN will not recover to previous status causing user having difficulty to reselect the CN/DN. Issue is solved within the same day and re-tested. - When payment is confirmed but then use decided to cancel the payment, the cancellation will not be successful with error pop-up. Issue is solved within the same day and re-tested. | Status: Completed |
| 15 | General Payment creation - | - Issue where data is not able to be retrieved to PCEFS. Issue is solved within the same day and re-tested. | Status: Completed |
| 16 | AR DO creation |  | Status: Completed |
| 17 | AR invoice creation | - Invoice format verification - Invoice confirmation | Status: Completed |
| 18 | AR CN/DN creation | - CN/DN format verification - CN/DN confirmation | Status: Completed |
| 19 | AR receipt creation | - Receipt format verification - Receipt confirmation | Status: Completed |
| 20 | Entry details (double entries) verification |  | Status: Completed |
| 21 | GST Report review | - Review on AP side report-DS shown in AP instead of AR - Review on AR side report | Status: Completed |
| 22 | GST03 Report review | - Taxable period - Figure of each item/field | Status: Completed |
| 23 | GAF file format review |  | Status: Completed |
| 24 | Balance Sheet Report Review |  | Status: Completed |
| 25 | P&L Report Review |  | Status: Completed |
| 26 | Trial Balance Report Review |  | Status: Completed |

| Day 3 (21st December 2015) |  |  |  |
| --- | --- | --- | --- |
| No | Topics | Details | Status |
| 1. | P.J Indera Estate Sdn Bhd (PJI) i) Trail Balance ii) Balance Sheet iii) Profit & Loss iv) GST Report / GST 03 | - Review the total amount, brought forward amount & ledger for each reports | - Different amount is RM 8,348.45. There are two possibilities; - Wrong Opening Balance from data July 2015. - System issues/data transfer - Trial balance should be “To Date” not “this month” for P&L items. |
| 2. | Grener Green Sdn Bhd (PJS) i) Trail Balance ii) Balance Sheet iii) Profit & Loss iv) GST Report / GST 03 | - Review the total amount, brought forward amount & ledger for each reports | - Different amount is RM 68,334.44 There are two possibilities; - Wrong Opening Balance from data July 2015. - System issues/data transfer - Trial balance should be “To Date” not “this month” for P&L items. |
| 3. | Syarikat P.J Nagus Sdn Bhd (PJN) i) Trail Balance ii) Balance Sheet iii) Profit & Loss iv) GST Report / GST 03 | - Review the total amount, brought forward amount & ledger for each reports | - Different amount is RM 17,374.59 There are two possibilities; - Wrong Opening Balance from data July 2015. - System issues/data transfer - Trial balance should be “To Date” not “this month” for P&L items. |
| 4. | Ulu Behrang Sdn Bhd (PJM) i) Trail Balance ii) Balance Sheet iii) Profit & Loss iv) GST Report / GST 03 | - Review the total amount, brought forward amount & ledger for each reports | - Different amount is RM 10,212.00 There are two possibilities; - Wrong Opening Balance from data July 2015. - System issues/data transfer - Trial balance should be “To Date” not “this month” for P&L items. |
| 5. | MKIC Enterprises (Bahau) i) Trail Balance ii) Balance Sheet iii) Profit & Loss iv) GST Report / GST 03 |  | - Not receive yet |