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Title: EKSB Software Review
Date: 17th December 2015 to 18th December 2015 & 21 December 2015
Attended: 1. Mr. Wong  2. Mr. Wesley  3. Mohd Aizat  4. Mohd Firdaus 
	Day 1 (17th December 2015)

	No
	Topics
	Details
	Status

	1.
	Testing using Test Case provided by Salihin

	
	Status: Completed

	2.
	Data entry is correct

	
	Status: Completed

	3.
	Trial Balance format need enhancement

	
	Status(Day 1): In Progress
Status(Day 2): Completed


	4.
	Balance Sheet and P&L format is accepted
	
	Status: Completed



	
[bookmark: _GoBack]Day 2 (18th December 2015)

	No
	Topics
	Details
	Status

	1

	Trial Balance format is amended and accepted by Salihin
	
	Status: Completed

	2
	Testing performed using localpu, AR module, reporting module and PCEFS

	
	Status: Completed

	3
	GL code creation
	
	Status: Completed

	4
	EL code creation
	
	Status: Completed

	5
	Supplier master setup
	
	Status: Completed

	6
	Tax code master setup
	
	Status: Completed

	7
	PO creation

	1. Testing with quantity, order quantity and unit price
2. PO verification

	
Status: Completed

	8
	GRN creation with full and partial receive

	
	Status: Completed

	9
	Invoice creation with PO

	1. Tax adjustment
2. Discount
3. General product with flexible GL/EL code selection
	

Status: Completed


	10
	Invoice creation without PO

	
	Status: Completed

	11
	Simplified tax invoice

	
	Status: Completed

	12
	Gift rule

	1. Header creation
2. Gift details modification
3. Journal entries creation upon confirmed

	
Status: Completed

	13
	CN creation

	
	Status: Completed

	14
	Payment with partial payment and full payment - some errors occurred during testing time but solved within same day and re-tested.

	1. When payment is deleted before getting confirmed, the related CN/DN will not recover to previous status causing user having difficulty to reselect the CN/DN. Issue is solved within the same day and re-tested.
2. When payment is confirmed but then use decided to cancel the payment, the cancellation will not be successful with error pop-up. Issue is solved within the same day and re-tested.

	
Status: Completed

	15
	General Payment creation - 

	1. Issue where data is not able to be retrieved to PCEFS. Issue is solved within the same day and re-tested.

	
Status: Completed

	16
	AR DO creation

	
	Status: Completed

	17
	AR invoice creation

	1. Invoice format verification
2. Invoice confirmation
	
Status: Completed

	18
	AR CN/DN creation

	1. CN/DN format verification
2. CN/DN confirmation
	
Status: Completed

	19
	AR receipt creation

	1. Receipt format verification
2. Receipt confirmation
	
Status: Completed

	20
	Entry details (double entries) verification

	
	Status: Completed

	21
	GST Report review

	1. Review on AP side report-DS shown in AP instead of AR
2. Review on AR side report
	
Status: Completed

	22
	GST03 Report review

	1. Taxable period
2. Figure of each item/field
	
Status: Completed

	23
	GAF file format review

	
	Status: Completed

	24
	Balance Sheet Report Review

	
	Status: Completed

	25
	P&L Report Review

	
	Status: Completed

	26
	Trial Balance Report Review

	
	Status: Completed



	Day 3 (21st December 2015)

	No
	Topics
	Details
	Status

	1.
	P.J Indera Estate Sdn Bhd (PJI)
i) Trail Balance
ii) Balance Sheet
iii) Profit & Loss
iv) GST Report / GST 03
	
1. Review the total amount, brought forward amount & ledger for each reports 
	
1. Different amount is RM 8,348.45. There are two possibilities; 
i) Wrong Opening Balance from data July 2015.
ii) System issues/data transfer 
2. Trial balance should be “To Date” not “this month” for P&L items.


	2.
	Grener Green Sdn Bhd (PJS)
i) Trail Balance
ii) Balance Sheet
iii) Profit & Loss
iv) GST Report / GST 03
	
1. Review the total amount, brought forward amount & ledger for each reports
	
1. Different amount is RM 68,334.44
There are two possibilities; 
i) Wrong Opening Balance from data July 2015.
ii) System issues/data transfer 
 
2. Trial balance should be “To Date” not “this month” for P&L items.


	3.
	Syarikat P.J Nagus Sdn Bhd (PJN)
i) Trail Balance
ii) Balance Sheet
iii) Profit & Loss
iv) GST Report / GST 03
	
1. Review the total amount, brought forward amount & ledger for each reports
	
1. Different amount is RM 17,374.59
There are two possibilities; 
i) Wrong Opening Balance from data July 2015.
ii) System issues/data transfer 

2. Trial balance should be “To Date” not “this month” for P&L items.

	4.
	Ulu Behrang Sdn Bhd (PJM)
i) Trail Balance
ii) Balance Sheet
iii) Profit & Loss
iv) GST Report / GST 03
	
1. Review the total amount, brought forward amount & ledger for each reports
	
1. Different amount is RM 10,212.00
There are two possibilities; 
i) Wrong Opening Balance from data July 2015.
ii) System issues/data transfer
2. Trial balance should be “To Date” not “this month” for P&L items.


	5.
	MKIC Enterprises (Bahau)
i) Trail Balance
ii) Balance Sheet
iii) Profit & Loss
iv) GST Report / GST 03
	
	1. Not receive yet
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