Campus Nexus Student (CNS) - Classroom Pilot (CRP) – Student Accounts
Date: 12th to 20th September 2019, 9am-5pm (lunch break: 12.30-1.30pm)
The primary purpose of CRP is to demonstrate the solutions provided for all the requirements of CampusNexus Student (CNS) and to check if the completed development and configurations are heading towards the right direction. 
Attendees:
Campus Management International (CMI) Team
1. Saurabh Bajpai, Project Manager
2. Rakshith Sharada Prasad, Implementation Engineer
3. Mohanraj Subramaniam, Manager - Development
CNS Main Project Team
1. Charlene Wong
2. Sim Siaw Ching
3. Siti Khatijah Bolhassan
4. Lai Teck Boon
Finance & Business Analysis (FBA)
1. Jessie Kok, Director
2. Tang Xuan Yin, Assistant Manager, Business Performance and Tax Services (Accountant)
3. Julie Law, Assistant Manager, Financial Services
4. Magdalene Jimos, Finance Executive, Treasury Services
5. As-Siddiq Mohamad Daud, Finance Executive (Research)
6. Jennifer Chia, Finance Executive (Tax)
7. Bridget Lee, Procurement Officer
8. Sangeetha V. Sahundararaju, Finance Officer, Treasury Services
9. Mohd Aizat Jamil, Business Development (Tax consultant from Salihin)

	Date
	Agenda Item
	Module

	12-09-2019
Thursday 
	1. Master Configuration
a. Account code setup
b. Transaction code setup
c. Tax code
d. Project code
e. Department code
2. Billing Method Setup
3. Auto charge screen setup
4. Posting of charges
a. Enrolment time charges
b. Registration time charges

	Student Accounts

Attendee:
FBA

	13-09-2019
Friday 
	1. Penalty and Forfeit configuration.
2. Charges display on registration time.
3. Forfeit and penalty at the time of registration process.
4. Payment collection
a. Payment collection through different modes
5. Receipt and invoice generation
a. Record number format
6. Payment apply order
7. Student ledger in CNS and on Portal

	Student Accounts

Attendee: 
FBA

	14-09-2019
Saturday

	Day Off
	

	15-09-2019
Sunday

	Day Off
	

	16-09-2019
Monday

	Day Off (Public Holiday)
	

	17-09-2019
Tuesday

	1. Tuition discount policy
a. Process tuition discount
2. Post Refund
3. Loan/Sponsor/Instalment screen
a. Loan
b. Sponsor
c. Instalment

	Student Accounts

Attendee:
FBA, 
SE (Agenda 3)

	18-09-2019
Wednesday

	1. [bookmark: _GoBack]Student Un-Registration and Drop Scenario
2. Program Withdrawal
3. Post Adjustment

	Student Accounts

Attendee:
FBA, SE


	19-09-2019
Thursday

	Report Generation of Student Accounts 
	Student Accounts

Attendee:
FBA


	20-09-2019
Friday

	Student Accounts Buffer Day
	Student Accounts

Attendee:
FBA





