Meeting Minutes

| Subject | Student Accounts Sprint 1 Demo | Date | 6th Sep 2018 |
| --- | --- | --- | --- |
| Location | Webex Call | Time | 2:00 PM to 4:30 PM MYT |
| Attendees | Swinburne – Charlene, Khaty, Siaw Ching, Ramzi, Xuan Yin, Magdalene and Aizat CMI – Srikanth, Saurabh and Mohan |  |  |
| Organizer | CMI |  |  |
| Minutes By | Srikanth Reddy Bala |  |  |

| ### Key Points Discussed |  |  |
| --- | --- | --- |
| ### SNo. | ### Topic | Highlights |
| ### 1 | ### Student Accounts Sprint 1 Demo | - CMI has given the demo on following functionalities. - Company Master Data Setup - Account Code Master Data Setup - Department Code Master Data Setup - Project Code Master Data Setup - Tax Code Master Data Setup - Currency Code Master Data Setup - Transaction Code Master Data Setup - Billing Method Master Data Setup - Billing method scenario explanation in setup - Manual Post Charge Functionality - Manual Post Payment Functionality - Inclusive and Exclusive GST Functionality - Auto post charges functionality based on course registration - Swinburne has given the below feedback. Company Setup - Address should have 3 lines. - Display the Production Version and GAP File Version at the bottom of the page. - Taxable period should be combo box. - All GST related fields have to be grouped together. Account Code - “Account Description” field to be renamed as “Item” - “Account Name” field to be added newly. Department Code - “Description” to be renamed as “Item” Project Code Setup - “Description” to be renamed as “Item” Tax code setup - “Link to Chart of Accounts” come from the Account code setup. So this field should be added as a dropdown. - System should have a provision to upload the GST Codes. - “GST Code” filed should display all the GST codes in the dropdown. Transaction Code Setup - Tax code selection should be restricted to only one. - Account Code and Account Name columns should be displayed in the Transaction code grid. Billing Method Setup - Change the Label “GST Exc” to “GST Exc / Inc” - Tax Rate, FCY Rate, Flat Amount and Rate values should display the decimal values (2 decimal places). - Currency code should be selected as MYR by default throught the student accounts system, but different currency code can be selected from the currency dropdown. Ledger card - Transaction Type should not be a single alphabet, it should have the values as mentioned in the BRD & GST Compliance Report. (INV, DN, CN, etc.) - Reference number format can be configurable for all the transaction types. - All amounts (monetary value) throughout the system should show with 2 decimals. - Upon clicking on the reference number of a transaction, it should display the receipt of the transaction. - Transaction type should have all the values as mentioned in the BRD & GST Compliance Report. Post charge - Change the Label “GST Exc” to “GST Exc / Inc” - Tax code selection should be restricted to only one. - Manual Posting Invoice should be posted as Invoice. i.e. through Manual posting charges, the student can have multiple Invoices. - “Amount After GST” should be renamed to “Amount After Tax”. - Description should be added to Transaction page in post charge module. - Invoice Number to be shown in the Post Charges. - Credit Memo should be renamed as Credit Note. - Debit Memo should be renamed as Debit Note. - Transaction Type values should de displayed as per the BRD - Post charge screen should have a link to Post Payment. Post Payment - Reference Number should be Receipt Number instead of Invoice Number. - Rename “Cash Payment” to “Payment”. |
|  | Pending Items | CMI will provide a document with the student accounts system screens. Swinburne has requested a video of the demo conducted today and future videos for the next 2 iterations. CMI to revert. |