| REPORT ON STUDENT ACCOUNTS AND GST PRODUCT SCREENS (BIL.001/JULY/SWB) |  |
| --- | --- |
| CLIENT NAME | Swinburne University of Technology, Sarawak Campus |
| SOFTWARE NAME | Campus Nexus Student System |
| TAXABLE PERIOD | Quarterly |
| DATE | 27/07/2018 |
| PREPARED BY | En. Mohd Aizat Jamil |

| No. |  | Checklist | Status/Remarks | Percentage |
| --- | --- | --- | --- | --- |
| SETUP |  |  |  |  |
| 1. | Company Setup | / | Issue No. 1, 2, 3 |  |
| 2. | GST Setup | / | Issue No. 4 |  |
| 3. | Mapping of GST Tax Codes with GST-03 Return | X | NIL |  |
| 4. | Account Code Setup | X | NIL |  |
| 5. | Department Code Setup | X | NIL |  |
| 6. | Project Code Setup | X | NIL |  |
| 7. | Transaction Code Setup | / | Issue No. 5 |  |
| 8. | Customer/Student Setup | / | Issue No. 6 |  |
| 9. | Currency Setup | X | NIL |  |
| TRANSACTION |  |  |  |  |
| 10. | Student Account Lists (Billing Methods) | / | Issue No. 7, 8 ,10 |  |
| 11. | Student Ledger Setup | / | Issue No. 9 |  |
| 12. | Post Charges (INV,DN,CN,TI,TDN,TCN,MTI,STI,MDN and MCN) | / | Issue No. 10, 11 |  |
| 13. | Post Payments | / | No Issue |  |
| 14 | Adjust Transactions | / | Issue No. 10, 12 |  |
| 15. | Process Tuition Discounts | / | Issue No. 13 |  |
| 16. | Scholarship (To rename to Award/Bursary/Rebate) | / | Issue No. 10, 14 |  |

| No. |  | Checklist | Status/Remarks | Percentage |
| --- | --- | --- | --- | --- |
| REPORTING |  |  |  |  |
| 17. | GST Report | X | NIL |  |
| 18. | GST Report Summary | X | NIL |  |
| 19. | GST Tax Amount Variance Report | X | NIL |  |
| 20. | Transaction Report | X | NIL |  |
| 21. | Invoice Listing (INV/TI/MTI/STI) | X | NIL |  |
| 22. | Debit Note Listing (DN/TDN/MDN) | X | NIL |  |
| 23. | Credit Note Listing (CN/TCN/MCN) | X | NIL |  |
| 24. | Receipt Listing | X | NIL |  |
| 25. | Student Outstanding Report | X | NIL |  |
| STUDENT PORTAL |  |  |  |  |
| 26. | Student Statement | X | NIL |  |
| OTHERS REQUIREMENT |  |  |  |  |
| 27. | File Format Definition for GST Audit File (GAF) | X | NIL |  |
| 28. | Bad Debt | X | NIL |  |
| 29. | Deposit/Advance payment received | X | NIL |  |
| 30. | System Access | X | NIL |  |
| 31. | Data Security Control / Audit Trail | X | NIL |  |
| 32. | Backup and Restore Management | X | NIL |  |
| 33 | Currency Conversion | X | NIL |  |
| 34. | Training, User guide and Product Knowledge | X | NIL |  |
| 35. | Keeping of Records | X | NIL |  |

“/” – Document received and reviewed.

“X” No document submitted for reviews.

PENDING ISSUES OF CAMPUS NEXUS STUDENT SYSTEM.

| No. | Findings as at 27th July 2018 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Issue(s) | Finding(s) | Impact(s) | Action(s) to be taken | Reference(s) |
| 1 | Company Address | Only one (1) line address. | Impact in GAF Files report. | Should be three (3) line for address. | Please refer to GST Compliance Report, page 5. |
| 2 | Product Version & GAF Version | No info for Product Version & GAF Version in Company Setup. | Impact in GAF Files report. | To include Product Version & GAF Version information. | Please refer to GST Compliance Report, page 5. |
| 3 | Taxable Period | Taxable period is “entry field”. | Impact on GST Report. | Should be Combo Box, not the entry field. It’s list of Monthly or Quarterly. | Please refer to GST Compliance Report, page 6 (sample screen). |
| 4 | GST Code | GST Code is “entry field”. | Impact on GST Report. | Should be Combo Box, not the entry field. It’s list of official GST Code listed by the Royal Customs Department | Please refer to GST Compliance Report, page 7. |
| 5 | Account Name, Tax Code & Tax Rate | No info for Account Name, Tax Code & Tax Rate in the Transaction Code Setup. | Impact on GST Report. | To include Account Name, Tax Code & Tax Rate information. | Please refer to GST Compliance Report, page 14. |
| 6 | Missing information in Student Details/Setup | Missing various items/titles. | Impact on GST Report & GAF File Report. | To include ‘missing’ information. | Please refer to GST Compliance Report, page 16. |
| 7 | Currency & Exchange Rate – Screen ‘Add Transaction Code’ | Missing Currency & Exchange Rate item. | Impact on various Reports. | To include Currency & Exchange Rate item. | Please refer to GST Compliance Report, page 20. |

| No. | Findings as at 27th July 2018 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Issue(s) | Finding(s) | Impact(s) | Action(s) to be taken | Reference(s) |
| 8 | Rate Schedule. | Missing Currency & FCY rate item. | Impact on various Reports. | To include Currency & FCY rate item. | Please refer to GST Compliance Report, page 20. |
| 9 | Table/Transaction List on Student Ledger Card. | Still using old table/transaction list on Student Ledger Card. | Usability / User-friendly. | To replace with new transaction list on Student Card. | Please refer to GST Compliance Report, page 24. |
| 10 | GST Exc. | Wrong title – GST Exc. | Usability / User-friendly. | Please rename the title from GST Exc to GST Exc/Incl. Should be Combo Box. List of GST Exclusive & GST Inclusive | Please refer to GST Compliance Report, page 26. |
| 11 | Comment. | Wrong title – Comment. | Usability / User-friendly. | Please rename the title from Comment to Description | Please refer to GST Compliance Report, page 25. |
| 12 | Adjustment Table/list. | No Adjustment table/list. | Usability / User-friendly. | Please include the following in the table adjustments: - Code, Description, Amount, GST, Amount after GST & Tax Code. | Please refer to GST Compliance Report, page 39. |
| 13 | Tuition Discount. | This screen is more to policy not the Process Tuition Discount | Usability / User-friendly. | Please refer to GST Compliance Report, page 41. | Please refer to GST Compliance Report, page 41. |
| 14 | Scholarship. | Wrong title – Scholarship. | Usability / User-friendly. | Please rename the title from Scholarship to Award/ Bursary/ Rebate. | Please refer to GST Compliance Report, page 42. |