## Slide 1
PI1M COMMUNITY CONTENT ENHANCEMENT
BY ACCOUNTING SOLUTIONS
Prepared by:
Prepared for:

## Slide 2
TABLE OF CONTENT
Project Directorate
Page 3
Subject Matter Expert
Page 4
Content Provider Contractor Introduction
Page 5
Our Objective
Page 6
Reaching Underserved Communities
Page 7
Targeted Deliverables
Page 8
Road To Success
Page 9
Critical Success Factor
Page 10
SPS Training Program
Page 11
Continuous Learning
Page 24
SAS & Web Interface
Page 29
SPS Extensive Support
Page 37
Hardware, Infrastructure & Maintenance
Page 41
Execution Plan
Page 49
Proposed Project Coordination
Page 58
Flowcharts & Timelines
Page 64
Marketing & Promotion Strategy
Page 73
Financial Consideration
Page 81

## Slide 3
Project directorate
FR Mutiara is an established information & technology consultation company with a mission to be the preferred project management consultant and to become one of the premier player in Malaysia business landscape which provide consultancy services and solutions to different organizations across Malaysia, creating value for clients by leveraging industry knowledge and service offering expertise with an insight into and access to all the emerging technologies.
Company Vision
“Setting standards utilizing best available solutions”
Mission Statement
“Committed to excellence in providing innovative and reliable Information Technology services”

## Slide 4
Subject matter expert
SALIHIN is one of the fast growing and leading indigenous brand in Malaysia, which umbrellas a group of distinctive entities tailoring unique and independent consulting services to local and international clientele. SALIHIN offers an integrated and wide spectrum of value for money professional services in the areas of auditing and assurance, taxation (direct and indirect), business advisory, information technology, accounting software and corporate finance.

## Slide 5
Introduction of Content Provider Contractor (CPC)
CPC

## Slide 6
OUR OBJECTIVE
ACCOUNTING
SOFTWARE SOLUTIONS
PI1M CONTENT
ENHANCEMENT & EMPOWERMENT
PI1M CENTRE VISIBILITY & NEW SERVICE OFFERINGS
ACCOUNTING SOLUTIONS
TRAINING PROGRAM
CERTIFICATION PROGRAMME
CONTINUOUS LEARNING
(ONLINE & OFFLINE
CONTINUOUS SUPPORT
INDUSTRIES PARTICIPATION
ACADEMIA PARTICIPATION
LEARNING & JOB MATCHING PLATFORM

## Slide 7
Reaching underserved communities

## Slide 8
Targeted deliverables
Dedicated Team Will Conduct Training to Assigned Zone.
Zone 1
  Perak, Kedah, Penang, Perlis
Zone 2
  Selangor, Kuala Lumpur, Malacca, N. Sembilan, Johor
Zone 3
  Kelantan, Terengganu, Pahang
Zone 4
  Sarawak
Zone 5
  Sabah
1,200
PI1M Accountant
1,600
Targeted
Training Sessions
3 Modules
2 Days Training +
½ Day Revision +
½ Day Exam
30,000
Expected Participations

## Slide 9
Road to success
Kickstart
“PI1M Accountant”
Business
Further studies via SPS Webinar & Online Learning
Program
Start
Own
Career
Pathways
SPS Job Matching Platform

## Slide 10
Critical success factor
Support from KKMM & SKMM
1
2
1
3
4
5
Coordination from telco’s
(service provider)
2
Coordination from telco’s technology partner
3
Salihin – subject matter expert (SME)
4
FR Mutiara – Project management consultant (PMC)
5
We have long believed that, over the long term, no institution, idea, or effort of real consequence is ever successful on its own; the most impactful efforts are those approached collaboratively and achieved through close partnership.

## Slide 11
SPS TRAINING MODULE
CPC

## Slide 12
What is sps?
Equip PI1M Centre with comprehensive SOFTWARE & FREE TRAININGS of high value added accounting software.
Groom & nurture a FINANCIAL, MANAGEMENT & BUSINESS SOUND entrepreneurs in underserved areas.
Increase PI1M BUSINESS RELEVANCY to its respective communities.

## Slide 13
Rural Community
Community content enhancement framework
500,000 TEKUN Nasional Micro Entrepreneurs
300,000 AIM Micro Entrepreneurs
15,000 Co-operatives i.e Micro Co-Operatives
500 PKK Nationwide
400 Fishermen’s Association Nationwide
Potential accounts to be served via PI1M
PI1M “Accountant”
New Job Creation

## Slide 14
cpc accounting offerings
30,000 FREE Licenses for 5 Years
SPS, SPSLite CashBook & Entrepreneurs Web @ 600 PI1M
  1,600 FREE Training Session with examination for 4 Years
SPS, SPSLite CashBook & Entrepreneurs Web @ 600 PI1M
  30,000 Accreditation & Certifications
SPS, SPSLite CashBook & Entrepreneurs Web @ 600 PI1M
  Learning & Job Matching Platform for participants to engage with potential employers
  Free PI1M Entrepreneurs Event Awards with Media Coverage in Major Malay Newspaper for 1 Years
  (Schedule and Timetable – TBD)

## Slide 15
Target audience
Small & Micro
Entrepreneurs
Student
Under Graduate Student
Graduates
SPM Leavers
Unemployed
Others
Women Entrepreneurs
Single Parent
Part-Time Housewife
PRE-REQUISITE
PC Literate
SRP/ PMR Holder
Minimum 10-20 Pax
Registered with PI1M

## Slide 16
cpc training & Certification
Communities
Transformation
Accelerate
Rate of
Change
Economy
vs Education
Demand
Closing
Skills
Gaps
01
02
CPC Training Program is part of Content Provider Contractor (CPC) 5 Years Pi1M Content Empowerment Proposal
To nurture local economies and bring about greater shared prosperity and social change to underserved communities
Catalyze underserved growth
Bridging skills and knowledge gap
03
Bringing industries close to communities

## Slide 17
CPC training & certification
CPC’s Training & Certification Program entail an aggressive educational program that tests the level of competence in the principles and practices of SALIHIN PREMIER SOLUTIONS (SPS) & SPSLite CashBook Softwares.
The Certification will only be issued to participants whom passed the exam, while others will be issued the participation certificates. These principles and practices are closely monitor by reputable bodies.

## Slide 18
CPC continuous learning
NO. | TRAINING MODULES | METHOD OF TRAINING | SYLLABUS
DAY 1 | Basic Accounting & Business Documentation | Class Room Online Seminar (Webinar) Online Training Video & Tutorial Online Training Material Online Test & Examinations | Objective: To Maintain Systematic Records of Business Transaction in Order to Generate Various Report. Company Setup User Setup User Access Right Chart of Account System & General Setup Form Setup Financial Year Calendar
 | SPSLite Training & Basic/ Advance SPSLite Website Training |  | 
DAY 2 | SPS Training |  | 
DAY 3 | Revision Examination |  | 
Anticipated Class Room Training for 600 PI1M Min 10-20 Participation Per Training 3 Modules (SPS, SPSLite & SPSWeb) 2 Days Training + 1 Day Exam 5 Years Continuous Learning |  |  | 

## Slide 19
CPC Training kits
01
Softwares Access
SPS, SPSLite & SPS Entrepreneur Web
02
Training Hand Out & Stationery
03
Manual
SPS, SPSLite & SPS Entrepreneur Web

## Slide 20
CPC certification

## Slide 21
ACKNOWLEDGEMENT DAY
Anticipated Quarterly Event
Anticipated 1,000++ Graduates
Launch by KKMM & SKMM
Event Organized & Managed by CPC

## Slide 22
Commercial mileage
In the spirit of business collaboration between CPC and KKMM/SKMM/PI1M, we will support Pi1M in providing quality products and services with the highest degree of customer satisfaction.
SKMM is required to share the success stories of PI1M business & entrepreneurs on monthly basis in Utusan/ Sinar Harian. (subject to negotiations terms & conditions between us and respective parties).
CPC will do the selection of the SME award winner lists based on good financial management & governance and SKMM internal criteria.
An event will be held to celebrate the winners.
Award will be sponsored by CPC.
CPC will sponsor the 1st year event and entrepreneurs segment in Utusan/ Sinar Harian.
PI1M BUSINESS AWARD
Joint program between
CPC - KKMM – SKMM - PI1M
Support By:

## Slide 23
Learning & Job Matching DIAGRAM
Diagram 1.0 illustrate the overall concepts of Learning & Job Matching Platform.
PI1M
Participants
Registration
MySql Database
Reporting
Match Make & Recommendation
Assessment
Participant Registration Module
Employer Registration Module Module
Training & E-Learning Module
Job Posting Module
Exam & Certification Module
Reporting Management Module
Potential Employers
members
members
members
Entrepreneurs
Entrepreneurs

## Slide 24
CONTINUOUS LEARNING
CPC

## Slide 25
Fact sheet
The 3 days education/ training program it’s not perceived only as 3 days training program, but it is essentially a 3 days fundamental training program + 5 years of continuous learning.
SPS Learning & Job Matching Platform aims to provide PI1M community a learning opportunities as well as employment opportunities.
  It consists of a short, free, high quality, self-directed, support focused functions and activities for PI1M participants to go for an extra miles in CPC Product Offerings as well as professional and personal development.
  Courses are developed by CPC subject matter experts and participation academician from our TAF participating universities. The Learning platform is made available at all times for all PI1M participants.
  Simultaneously, the above will be made accessible for all potential employers and all academician to assess potential candidates for their further engagement.

## Slide 26
The SYSTEM modules
User Registration
Employer Registration
E-Learning
Exam & Certification
Job Match
Reporting
Proposed Modules :-
  User Registration & Management Module
  Employer Registration & Management Module
  E-Learning Management Module
  Exam & Certification Management Module
  Job Matching Management Module
  Reporting Management Modules
Proposed Database
  MySql
Proposed Service Repository
  Cloud Based/ Web Hosting Service

## Slide 27
E-Learning Components
1
2
3
Online Seminar (Webinar)
Online Training Video & Tutorial
Online Training Material
4
5
6
Online Registration
Training Schedule
Online Examination

## Slide 28
Development principles
Service Enhancement
The online service offered can be fully completed online. A participant does not need to complete any off-line activities such as printing a document to be submitted except for his/ her own record.. Fully executable services results in potential savings in terms of money, time and labor.
01
03
04
02
01
Service Delivery
System support are provided during office hours (Applicable for minor problems & system modification only) .
02
Service Presentation
All the global best practice sites solicit participant feed back through comments or feedback sections. This constant check from the end users helps learning & job matching system to improve the services they are providing continuously.
03
Service Assistance
Simple UI Design and Ease of Navigation. A consistent look and feel would reduce the time user need to familiarize themselves with a system’s functionalities.
04
In the development process of learning & job matching platform , we will emphasize on best practice to ensure the service delivery would not compromised the KKMM, SKMM and PI1M standards and expectation.
We also will ensure that the operation of learning & matching platform will give a better experience for PI1M participant in term of functional, Content, Technical, Business, Usability and Responsiveness.

## Slide 29
WEB INTERFACE
CPC

## Slide 30
User interface
Diagram 2.0 Illustrate The Main Page of SPS e=Learning & Job Matching Platform.

## Slide 31
Registration page
Diagram 3.0 Illustrate The SPS Training Registration Form.

## Slide 32
Employer registration page
Diagram 4.0 Illustrate The Employer Registration Page.

## Slide 33
E-Learning page
E-Pembelajaran
Diagram4.0 illustrate the SPS E-Learning Knowledge Sharing Page.

## Slide 34
Job vacant page
Diagram 2.0 illustrate the main page of Learning & Job Matching Platform
Diagram 5.0 Illustrate The Latest Job Offering Page.

## Slide 35
Job Details page
Diagram 6.0 Illustrate The Details Of New Job Posting By Employer.

## Slide 36
Business Intelligent dashboard
Diagram 7.0 Illustrate The SPS e-Learning & Job Matching Business Intelligent Dashboard Page.

## Slide 37
SPS EXTENSIVE SUPPORT
CPC

## Slide 38
Response time: Next business day (Klang Valley), Within 5 days (Peninsular area), Within one week (Sabah & Sarawak).
Diagram below illustrates how the mechanism works.
Working Hours: 8.30am – 5.30pm
ON-SITE SUPPORT

## Slide 39
TEAM VIEWeR SUPPORT
Response time: Within 24 hours (Subject to availability).
Diagram below illustrates process of team viewer support.
Working Hours: 8.30am – 5.30pm

## Slide 40
Helpdesk business SUPPORT
Response time: Within 24 hours week days (Subject to availability).
Diagram below illustrates process of helpdesk business support.
Working Hours: 8.30am – 5.30pm

## Slide 41
HARDWARE, INFRASTRUCTURE & MAINTENANCE
CPC

## Slide 42
Project REQUIREMENT
We plan to provide a comprehensive inter-networking infrastructure for SPS cloud-ready application system. The plan will mainly focus on the SPS’s Portal availability. The portal is a crucial application system which requires an agile, scalable and robust infrastructure to ensure its accessible 24x7.
The proposed baseline configurations are based on the generic deployments, solution size and capability and are independent of the target application. The recommendations focus on hardware capacity and software features; they do not attempt to prescribe a particular server model or chipset, as these preferences may vary or to be changed later based on customer requirements and detailed requirement gathering.
The following table describes the recommended components for the proposed configuration as follows;

## Slide 43
Reference architecture for virtual infrastructure
The following table describes the recommended components for the proposed configuration as follows;
TOTAL CPU CORE (pCPU) | TOTAL VIRTUAL CORE (vCPU)
96 | 288
 | More than 50% buffer
TOTAL RAM | TOTAL VIRTUAL RAM (vRAM)
512 | 512
 | More than 50% buffer
CPU BASELINE CONFIGURATION
MEMORY BASELINE CONFIGURATION
TOTAL STORAGE (TB) | FLASH DISKS FOR PERFORMANCE
10 | Yes
STORAGE BASLINE CONFIGURATION

## Slide 44
Reference architecture for virtual infrastructure
NETWORKING INTERFACE
2 x 10 GbE
VIRTUALIZATION | 
HYPERVISOR | VMWare VSphere
NUMBER OF ESX HOSTS | 4
# OF FAILURE TO TOLERATE | 1
NETWORKING BASELINE CONFIGURATION
VIRTUALIZATION BASELINE CONFIGURATION
BACKUP | 
Disk Based | Yes
Deduplication | Yes

## Slide 45
Proposed system architecture
replication
INTERNET
Virtualization Infrasturcture
Virtualization Infrasturcture
SPS
Production Application Farm
SPS
DR Application Farm
Disks Backup Appliance / VTL
Disks Backup Appliance / VTL

## Slide 46
Proposed solution
VIRTUALIZATION ARCHITECTURE
  Software-based storage built in ESXi
  Aggregates local Flash and HDDs
  Shared datastore for VM consumption
  Converged compute + storage
  Distributed architecture, no single point of failure
  Deeply integrated with VMware stack
esxi-01
esxi-02
esxi-03
Virtualization
esxi-04
Web Svr1
Web Svr2
App
01
App
02
DB
01
DB
02
Dev
Training
Backup Appliance

## Slide 47
Proposed hardware & software
Hardware Infrastructure
**Note : This proposal is the preliminary design and may required changes with the depth
of the details supplied in at a later stage .The hardware sizing was based on table as the
previous slide
Processor Per Node
Intel Ivy Bridge (Up to 130W)
Dual Processor
Memory | Processor Per Node
4 Channels of Native DDR3(1333)
Up to 8 DDR3 ECC R-DIMMS per server node
Disk
Integrated 4-Port SAT/SAS controller (SW RAID)
Up to 16 (4 per node) 2.5” HDD
I/O’s Per Node
Dual GbE ports onboard
Optional IB QDR/FDR or 10GbE integrated
1x 8 PCIe Gen3 I/O Mezz Option (Quad GbE or Dual 10GbE)
1 x 16 PCIe Gen3HBA slots
Integrated BMC with RMM4 support
Chassis
2U chassis supporting 4 hot swap nodes w/half-width MBs.
2 x 1200W (80+ & CS Platinum) redundant hot-swap PS
Dedicated cooling / node (no SPoF) – 3 x 40mm dual rotor fans
Front Panel w/separate power control per node
17.24” x 30.35” x 3.46”
NODE 1
NODE 2
NODE 3
NODE 4

## Slide 48
hardware & software maintenance
Types of software updates (release)
New version or major changes made to current system
Major Release
1
Enhancement made due to defect found in any software components
Emergency Release
3
Partial changes, improvement and upgrading in one of system modules
Minor Release
2
Preventive maintenance
  House keeping and disk utilities (every 4 months)
  Database re-indexing and performance tuning (every 2 months)
  Anti-virus upgrade (Auto)
Corrective
  Software upgrade (every 6 month)
  Major Upgrade
  Minor Upgrade
  Emergency Upgrade

## Slide 49
EXECUTION PLAN
CPC

## Slide 50
Proposed pi1m ZONING POSITION & ROAD MAPPING

## Slide 51
CPC PROJECT MANAGEMENT TEAM
Backroom Support = 15
Filed Team= 30
Management = 5
Executive = 10
NOTE:
Total = 60 Pax

## Slide 52
POSITION | JOB DESCRIPTION
PROJECT DIRECTOR | To liaise & follow-up with SKMM or KKMM on future & upcoming project To be a lead on Project Steering Committee Meeting To make sure that the project follow according to the schedule & plan
PROJECT MANAGER | To lead & manage the project & meeting Liaise with internal or Salihin deployment team to ensure success deployment of the system Attending Project Steering Committee Meeting
CONTRACT MANAGER | To liaise with bank, Funder, Loan Institution, Insurance, company secretary To prepare project contract & related document Monitoring on project costing Liaise with Authorities Attending Project Steering Committee Meeting
CONTENT MANAGER | Responsible on the content including training module Planning & conduct the training session by classroom, Web based training, Online training, mobile video training Develop technical solution for customer issues related to software setup and configuration Delivered technical support service
Proposed JOB DESCRIPTION & RESPONSIBILITIES

## Slide 53
POSITION | JOB DESCRIPTION
PROJECT SUPERVISOR | To monitor movement all project coordinator following the schedule as per agreed To prepare monthly report & related documents To attend all related meeting etc Project Coordination meeting & Project Contractor Meeting & Project Steering Committee Meeting Responsible on arrangement of training session to be in good order etc arrangement of meal, place, liaise with PI1M pengurus wilayah To ensure the system are verified & validate by SKMM & KKMM Provide technical assistance and guidance during Installation & training implementation Prepare the work flow
PROJECT EXECUTIVE | To monitor movement all team following the schedule as per agreed To check & prepare report on project costing To attend all related meeting etc Project Coordination meeting & Project Contractor Meeting & Project Steering Committee Meeting
PROJECT COORDINATOR | To monitor on SALIHIN Team movement on installation & Training implementation To prepare Site weekly report, Service & Maintenance checklist & report To assist on training session arrangement To liaise with PI1M pengurus wilayah Attending Project Contractor Meeting To setup booth & registration
CON’T JOB SCOPE & RESPONSIBILITIES

## Slide 54
CON’T JOB SCOPE & RESPONSIBILITIES
POSITION | JOB DESCRIPTION
TRAINER SUPERVISOR | Responsible on the content including training module and material To plan and supervise training session To prepare SPS certification Attending Project Steering Committee Meeting
TECHNICAL & SUPPORT SUPERVISOR | Liaise with the Project Manager and the deployment team to ensure the success of the system deployment. To prepare SOP and monitor the problem and support activities Develop technical solution for customer issues related to software setup and configuration via SPS Helpdesk Attending Project Steering Committee Meeting
TRAINER | Conduct training session Conduct SPS exam Assist and support Web based training, Online training and mobile video training Assist SPS Helpdesk
TECHNICAL & SUPPORT ENGINEER | Deploy the system Delivered technical support service Assist trainer during training and exam session Assist SPS Helpdesk

## Slide 55
Cpc METHOD OF STATEMENT
Step 4
Step 3
Step 2
Step 1
Preparation of arrangement movement by team according to an agreed schedule planning
Arrangement of Transportation by zone
Preparation of meals, arrangement of site & training program
Arrangement team on advertisement & promotion
Site arrangement with SKMM, Service provider and vendor
Preparation daily report
Preparation of Weekly report
Preparation of monthly report
Preparation of Checklist & maintenance report
The report consist of attendance record,
Activities program and Status of participant
Submission report to client for approval
Reporting
Organizing the Project
Mapping PI1M site
Coordination between all team
Preparation of meeting agenda to discuss on any pre & post development
Preparation of schedule plan during the design & operation phase.
To prepare the safety guideline and all the appropriate acts.
To prepare a team to do the site survey on each PI1M site to clarify on site accessibility & other issues
Mapping/ garner the critical support from KKMM, SKMM, Telco’s & Telco’s Technology Partner
To list down all 600 PI1M as approved by SKMM
Zoning by 5 Zone

## Slide 56
No | Zone | State | Site ID | Location ID | Site Name | Landlord Name | Longitude | Latitude | Pi1M Incharge person | Pi1M PC Status | Deployment Hardware | Deployment Software
1 | 1 | Perlis | CW502 | W01131 | KG_PANTAI_ DALAM | (1) TAN KEE TIONG (2) TAN KEE CHONG | 3.08707 | 101.68438 |  |  |  | 
2 | 1 | Perlis | G0015 | W00006 | JLN SYED PUTRA | GANAD MEDIA SDN BHD | 3.29693 | 101.4086 |  |  |  | 
3 | 1 | Perlis | G0384 | W00047 | JLN ROBSON | WISMA BELIA SDN BHD | 3.25465 | 101.4056 |  |  |  | 
4 | 1 | Perlis | G0855 | W00097 | MENARA SEPUTIH (APT UNIT) | SHIREEN MARDZIAH HASHIM | 3.13642 | 101.6294 |  |  |  | 
5 | 1 | Perlis | G0855 | W00097 | MENARA SEPUTIH (APT UNIT) | NATARJAYA MANAGEMENT | 3.16406 | 101.531882 |  |  |  | 
6 | 1 | Pulau Pinang | G1599 | W00272 | PANTAI DALAM 2 | DEANS REAL ESTATE | 2.99814 | 101.3588 |  |  |  | 
7 | 1 | Pulau Pinang | H0124 | W00292 | KERINCHI SL | SENI JAYA SDN BHD | 2.6581 | 101.5172 |  |  |  | 
8 | 1 | Pulau Pinang | M1625 | W00447 | IBC | KEMENTERIAN PENERANGAN MALAYSIA | 3.5781 | 101.4624 |  |  |  | 
9 | 1 | Pulau Pinang | G1625 | W00622 | IBC RTM | KETUA SETIAUSAHA KEMENTERIAN PENERANGAN | 2.93024 | 101.568 |  |  |  | 
10 | 1 | Pulau Pinang | G1805 | W00685 | IPTAR RTM | PESURUHJAYA TANAH PERSEKUTUAN | 2.8092 | 101.55919 |  |  |  | 
cpc site mapping deliverables
Title: Mapping PI1M Zone 1 (Perak / Perlis / Kedah / Pulau Pinang)
Date: 15/12/2016 8:03:06 AM Updated

## Slide 57
MONTH | DESCRIPTION | DELIVERABLE | PERCENTAGE %
1 | Letter of Award (LOA) / Preliminary | Contractor to submit Performance Bond (PB) in the form of Bank Guarantee (BG) PB / BG from the total contract value of the Letter of Award (LOA) If required | 5%
4 | 1st Steering Committee Meeting | Contractor to submit to the Steering Committee; Project Management Team Organisation Chart Project scope deliverables Project Implementation Programme & Schedule Project SPS (Pi1M Training Module & Programme) Proposed Certification programme and mileage programme Trainer & Staff detail of CV Checklist, Maintenance & Monthly report Training Module | 5%
7 | Month 7 (100 PI1M) | Claim consist of ; SPS Installer pack Installation Help-desk Team viewer Support Free online chat Support On site Testing & Commissioning Hand Over of PI1M (Anticipated Installation @ 100 PI1M / month) | 15%
8 | Month 8 (100 PI1M) |  | 15%
9 | Month 9 (100 PI1M) |  | 15%
10 | Month 10 (100 PI1M) |  | 15%
11 | Month 11 (100 SPI1M) |  | 15%
12 | Month 12 (100 Site PI1M) |  | 15%
PROPOSED MILESTONE PROGRESS SCHEDULE

## Slide 58
PROPOSED PROJECT COORDINATION
CPC

## Slide 59
Key MEETING & COORDINATION STRATEGY
Review the monthly practice statistics such as production, adjustments, collections, outstanding claims, unscheduled time units, production by provider, daily production averages, etc.
Review on timeline progress project
Review on weekly report
Discussion on any other matters related to Pi1M activities
Review on deployment activities and problem arise
Discussion on project enhancement activities
Review on resources ,vehicle & training tools & necessary items

## Slide 60
cpc REPORTING DELIVERABLES
PI1M
Content Empowerment
Progress Report
03
04
PI1M ZONE
Reporting consist of Weekly, Monthly, Quarterly & Yearly
(Attendance, Activities, Training, Exam, Certification & Other’s Report )
Telco’s & Telco’s
Technology Partner
05
01
02

## Slide 61
Sample monthly progress report

## Slide 62
Sample weekly report

## Slide 63
Sample maintenance checklist report

## Slide 64
FLOW CHARTS & TIME LINE
CPC

## Slide 65
Check Participant
Status
Participant Fill a PI1M Registration Program Form
If No
Confirm
Training Dates &
Location
If Yes
Training Class & Exam
Access to Continues
e-Learning
Job Matching Platform
Reschedule For Next Training
If Pass
Registration
- By online
By walk in to Pi1M or CPC headquarters
By Booth event / Road show
* Participant Received
Certificate
Helpdesk to Counsel & Assists the Unsuccessful Participant
Minimum Requirement
Registered with Pi1M
PC Literate
Min. academic qualification i.e SRP / PMR / SPM or others
ACKNOWLEDGEMENT DAY*
Organize by CPC
Launch by KKMM/ SKMM
N/B: Dates & location to be assigned during Steering Meeting
PARTICIPANT REGISTRATION PROCESS FLOW
If No

## Slide 66
Review & Verified by Members
Summarize and Consolidation for Monthly Report
To be submitted to CPC Head Quarters Weekly After Each Training Session
If Not
Submit to SKMM
for Record
REPORTING PROCESS FLOW (MONTHLY PROGRESS REPORT)
Monthly Report to be Deliberated During Monthly Coordination Meeting
If Yes
Progress Information & Report from Project Coordinator

## Slide 67
Preparation Details of Weekly Report
Checked by
Telco’s Vendor
Send via Email & by Hand by End of the Week
Clarify the Issue/ Daily Activities
REPORTING PROGRESS FLOW (WEEKLY PROGRESS REPORT)
Submit to SKMM for Records

## Slide 68
Preparation of Maintenance Checklist Report
Review by
SKMM
Review by
Telco’s Vendor
Submitted to KKMM
for Record
Review by
Telco’s
Summarize the Maintenance Activities
Send via Email & by Hand by 1st Week of the Month
To Submit Every Month
If Not
Completed
The Maintenance Report Consist of;
Software Parts
Hardware Parts
Vehicle Condition
Maintenance Gallery
REPORTING PROCESS FLOW (MAINTENANCE REPORT)

## Slide 69
Pre-development invoicing FLOW chart
Preparation of Installation Completion Report
Documentation Checked
and Verified by PI1M Manager
Prepare and Submission of Invoice
Process by
SKMM
Payment
Notes: Payment Term to be agreed upon

## Slide 70
PROJECT PRE-DEVELOPMENT TIMELINE

## Slide 71
PROJECT POST-DEVELOPMENT TIMELINE

## Slide 72
Advertising & promotion timeline

## Slide 73
MARKETING & PROMOTION STRATEGY
CPC

## Slide 74
PROPOSED MARKETING TOOLS & STRATEGY
Conventional Approach
  To prepare a booth by participating any events
  To prepare brochure & bunting
  Promote to shopping complex & nearest point of interest nearby PI1M vicinity
  Engage with village chieftain to assist the promotion to his subject.
  Roadshow promotion via visiting Schools, College & University
Online Promotion
  Social Media i.e Facebook, Instagram, YouTube
  Web & email marketing
Mass Media
  Mass broadcast via TV, Radio, Newspaper & Magazines
PI1M Database Marketing
1
2
4
3
PI1M Database
Mass Broadcast
Paper Advertisement
Social Media
Email Marketing

## Slide 75
CPC UNIFORM DESIGN
Pi1M COMMUNITY CONTENT ENHANCEMENT
BY ACCOUNTING SOLUTIONS
CPC
TEAM
FRONT VIEW
BACK VIEW
CPC
INSTRUCTOR
FRONT VIEW
BACK VIEW
CPC

## Slide 76
CPC PROJECT VEHICLE DESIGN

## Slide 77
CPC COUNTER REGISTRATION
1 unit of table top display
4 nos of table banquet
4 nos of chairs
Stationery

## Slide 78
CPC FOOD & BEVERAGE COUNTER
- Table banquet (4nos)
- Chair (5nos)
- Plate
- Glass
- Fork & spoon
- Trolley
- Deluxe roll top chafer Outdoor Catering equipment
- Sink basin
- Water Container
- Table cloth
- Broom
- Food storage container
- Small Size canopy
- 1nos of pickup truck

## Slide 79
- Table banquet Instructor (2nos)
- LCD projection c/w stand
- White board stand
- Stationery
- Participant Training bag c/w accessories
- Video camera for real time class recording
- Souvenirs gift etc key chain or pendrive or pen
CPC TRAINING SESSION CLASS TOOLS

## Slide 80
PROGRAM MEMPERKASAKAN RAKYAT - ACCOUNTING SOLUTION
PI1M COMMUNITY CONTENT ENHANCEMENT
BY ACCOUNTING SOLUTIONS
SAMPLE BUNTING, BROCHURE & STICKER DESIGN

## Slide 81
FINANCIAL PROJECT CONSIDERATION
CPC

## Slide 82
financial considerations
TOTAL INVESTMENT BY SKMM/ Pi1M | RM 69,120,000.00
The financial considerations are includes an attractive value-for-money proposition to the SKMM which includes:-
  Installations, commissioning and maintenance of 1,200 Salihin Premier Solutions (SPS)’s software license of at 600 PI1M Centre’s
  Installations, commissioning and maintenance of SPSLite CashBook Cloud Based Software License made accessible to 600 PI1M Centres
  30,000 SPS User license for the use of 600 PI1M Centre’s.
  30,000 SPSLite CashBook User license (including entrepreneur web access) for the use of 600 PI1M Centre’s.
  1,600 training program during 4 years
  30,000 certifications for PI1M participant
  Learning & Job Matching Platform