## Slide 1: SPS retreat 2016 planning for 2017 -2022 PROJECTION

## Slide 2: SPS/IT DEPARTMENT 2017
IT STRATEGIC PLAN FRAMEWORK (2017 -2022)
VISION
The preferred business software provider in Malaysia
MISSION
We develop Business Software, share the skill, develop networking and lead Malaysian business community for the benefit of the country.
OUR CORE VALUES
We believe social media is a key communications tool that enables it to work forwards. Therefore we will participate actively in the society. We believe that quality and business networking will drive to sales. Therefore we will proactively engage more right partners to serve business community. We believe support and after sales service are vital for our business existence. Therefore we will reengineer and rejuvenate the business process.

## Slide 3: SPS/IT DEPARTMENT 2017
PLAN A : kerjasama dgn bernama
SPS SAGA Compliance
SPS SAGA Subscriptions based
PLAN B : by our own
SPS SAGA Compliance
SPS SAGA Subscriptions based
Project based 50k and above
PLAN C :
SPS SAGA Compliance
SPS SAGA Subscriptions based
Project based 5k and above

## Slide 4: SPS/IT DEPARTMENT 2017
IT STRATEGIC PLAN FRAMEWORK (2017 -2022)
PROJECT PLANNING | 2017 |  |  |  | 2018 |  |  |  | 2019 |  |  |  | 2020 |  |  |  | 2021 |  |  |  | 2022 |  |  | 
 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
SPS UNIVERSITY – UITM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SPS UNIVERSITY – UMT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
BERNAMA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WISMA FIBROMAT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
**PUSAT INTERNET 1 MALAYSIA (PI1M) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
BIMB Sec |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
AUDIT SCOREBOARD (PERMOHONAN / PEMATUHAN) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
E-VOTING SYSTEM (PEKEMA) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SPS CUSTOMIZATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SPSLITE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
MARKETING PLANNING |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
CUSTOMER SUPPORT PLANNING |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 5: SPS/IT DEPARTMENT 2017
STRATEGIES AND ACTION PLAN |  |  |  |  | 
Strategy | SPS Universities (UiTM/UMT) |  |  |  | 
Objectives Supported | To equip universities student with value added accounting software skills |  |  |  | 
Deliverables |  |  |  |  | 
Action Steps |  | Ownership | Measurement/ Targets | Timeline | Costs
Prepared student version Identify any modules that consists of inventories function Fixed all debug Installation & database adaptation Testing & Verification SPS Installer (Student Version) SPS Installer Licensing |  | Programmer & Support | 3 Weeks | January 2017 | 
Prepared student kits User manual Certificate SPS Examination |  | Support Team | 3 Days | January 2017 | 40000
Training for Lecturer User manual Certificate** SPS Examination |  | Support Team | 1 Week | January 2017 | 

## Slide 7: SPS/IT DEPARTMENT 2017
STRATEGIES AND ACTION PLAN |  |  |  |  | 
Strategy | BERNAMA |  |  |  | 
Objectives Supported | Provide ERP SAGA Compliance Accounting software for Bernama |  |  |  | 
Deliverables | August 2017 |  |  |  | 
Action Steps |  | Ownership | Measurement/ Targets | Timeline | Costs
1. Study on Data Dictionary(MAMPU) |  | Programmer | 1 Month | December(2016)-January(2017) | 
2. Develop database framework and prototype. |  | Programmer | 1 Month | January 2017 | 
3. Develop the engine |  | Programmer | 2 Month | Feb-Mac 2017 | 
4. Demo the system to Bernama technical committee (80% developed) . |  | Programmer + Support | 1 Day | End of Mac 2017 | 
5. System review and customization |  | Programmer + Support | 1 Month | April 2017 | 
6. System testing & data migration |  | Programmer + Support | 1 Month | May 2017 | 
7. Training and Final Acceptance Test |  | Programmer + Support | 2 Month | Jun-July 2017 | 
8. Live and running |  | Programmer | 1 Month | August 2017 | 

## Slide 8: SPS/IT DEPARTMENT 2017
STRATEGIES AND ACTION PLAN |  |  |  |  | 
Strategy | SPS SAGA |  |  |  | 
Objectives Supported | Provide ERP SAGA Compliance Accounting Software for Government Agencies |  |  |  | 
Deliverables | Jun 2017 |  |  |  | 
Action Steps |  | Ownership | Measurement/ Targets | Timeline | Costs
1. Study on Data Dictionary(MAMPU) |  | Programmer | 1 Month | December(2016)-January(2017) | 
2. Develop database framework and prototype. |  | Programmer | 1 Month | January 2017 | 
3. Develop the engine |  | Programmer | 2 Month | Feb-Mac 2017 | 
4. System testing |  | Programmer + Support | 2 Month | April-May 2017 | 
5. Marketing & System Demo |  | Marketing + Support | 1 Month | Jun 2017 | 

## Slide 9: SPS/IT DEPARTMENT 2017
STRATEGIES AND ACTION PLAN |  |  |  |  | 
Strategy | E- Voting & Monitoring System |  |  |  | 
Objectives Supported | Make improvements to the existing system (e-voting), based on needs and requirements |  |  |  | 
Deliverables |  |  |  |  | 
Action Steps |  | Ownership | Measurement/ Targets | Timeline | Costs
User and system requirement Meeting and discussion |  | Programmer |  |  | 
Restructure system architecture |  | Programmer |  |  | 
System development and inline testing |  | Programmer |  |  | 
System testing and debugging |  | Programmer + Support |  |  | 
Final testing |  | Programmer + Support |  |  | 
Demo system |  | Programmer + Support |  |  | 
Technical & System documentation |  | Support |  |  | 

## Slide 10: SPS/IT DEPARTMENT 2017
STRATEGIES AND ACTION PLAN |  |  |  |  | 
Strategy | AUDIT SCOREBOARD SYSTEM |  |  |  | 
Objectives Supported | To develop a dynamic audit scoreboard system that allows customization of application fields and review criteria. |  |  |  | 
Deliverables | Audit Scoreboard System framework ready to publish |  |  |  | 
Action Steps |  | Ownership | Measurement/ Targets | Timeline | Costs
Redefine and reanalyse requirements |  | Programmer | Refined analysed requirements | 1 week | Min 8 hours focus per day
Restructure system architecture (reorganize resources folders and database structure) for easier reuse of system source in the future. Set and apply libraries and plugins. Restructure style. |  | Programmer | Organized architecture | 3 weeks | Min 8 hours focus per day
Develop system functionality and inline testing |  | Programmer | Prototype | 4 months | Min 8 hours focus per day
System testing Debugging and Repair (if any) Reversion (if required) |  | Programmer + Support | Test reports | 1 month | Min 8 hours focus per day
System testing final and demo |  | Programmer + Support | Review Reports | 1 month | Min 8 hours focus per day
Compile and publish framework |  | Programmer | Final framework | 1 month | Min 8 hours focus per day
Writing technical documentation and user guide |  | Support | List of technical documentation | 3 months | Min 8 hours focus per day

## Slide 11: SPS/IT DEPARTMENT 2017
GOAL A: To develop middle range Accounting Software
Strategy: Develop ERP SAGA Compliance Accounting software JV with Bernama Setup marketing team with Bernama Implementation: January 2017 – Develop database framework and prototype Feb-Mac 2017 – develop the engine End of Mac 2017 – Demo the system to Bernama technical committee (80% developed) April-Dec 2017 – System review and customization Jan-Feb 2018 – System testing Mac-April 2018 – Data Migration May-June 2018 – Training June-July 2018 – Final Acceptance Test End July 2018 – Live and running 10. Marketing

## Slide 12: SPS/IT DEPARTMENT 2017
GOAL B: To develop middle range Accounting Software
Strategy: Develop ERP SAGA Compliance Accounting software Setup pre-sales and marketing team Implementation: January 2017 – Develop database framework and prototype Feb-Mac 2017 – develop the engine & planning for marketing materials April-May 2017 – System testing Jun 2017 – Marketing & System Demo Execution Target 600 government agencies

## Slide 13: SPS/IT DEPARTMENT 2017
GOAL C: To develop middle range Accounting Software
Strategy: Develop ERP SAGA Compliance Accounting software JV with Bernama Setup marketing team with Bernama Implementation: January 2017 – Develop database framework and prototype Feb-Mac 2017 – develop the engine & planning for marketing materials April-May 2017 – System testing Jun 2017 – Marketing Execution Target customer – 4

## Slide 14: It/sps swot analysis

## Slide 15: STRENGTH
Come out with fresh ideas to deliver eye-catchy interface and interactive design.
Proper task segregation (set the priority, right people for the right task) to enable us to deliver projects efficiently.
Good support team equipped with team viewer, Whatsapp, online chat, helpdesk system.
Able to respond instant & efficiently.
SWOT Analysis

## Slide 16: STRENGTH
Harmonies working environment which enable us to respond on heavy task together.
Unique zakat and waqf features grant us a competitive edge.
SPS provides market entry for other services.
Prototyping development method.
Internal developers and source code ownership provides more scalable and secured solution.
SWOT Analysis

## Slide 17: WEAKNESS
Limited products offering limits our product reach.
Limited Teamviewer license, accounting and gst expert within the department make it difficult to consult with customers and delay response time.
Limited staff and budget for pre-sales activities and promotion limit us to reach target customers.
SWOT Analysis

## Slide 18: WEAKNESS
Not utilize the unique features put us below our competitors.
Lack of online presence limit our capabilities to cater for micro business entities.
Unstandardized coding style leads to difficulty to inherit for a new programmers.
Misaligned motivation package promotes minimal appreciation.
SWOT Analysis

## Slide 19: OPPORTUNITIES
Exclusive partner for Tekun north region, PI1M & Bernama.
Good relation with the politician and government machinery translates into business project or prospect.
Salihin brands already captured major malay business market, unfortunately they are not ready to apply accounting as part of business practice.
Zakat and waqf are key potential of international market penetration.
SWOT Analysis

## Slide 20: OPPORTUNITIES
Opportunities to move into cloud solution to offer services at a lower price, lower support, backup and data mining.
Engage with FR Mutiara as our marketing arms to close more deals.
International education for accounting software.
Get more business from the existing customers.
Saga compliance accounting software.
SWOT Analysis

## Slide 21: THREATS
Customer price expectation presents challenge to us to provide a quality software service at the affordable price.
The economic turndown in 2017 affecting business.
Racism racial profiling negatively affecting sales.
Mobile apps is a new trend and generate more users.
The clouds is replacing desktop apps.
Branding and popularity drive users decision.
Strong Salihin brand name in auditing does not provide SPS a leverage.
SWOT Analysis

## Slide 22: THREATS
Different customer preferences makes it difficult for software customization and upgrading.
The industry is matured with existing software which is difficult for us to penetrate into the market as we are new entrance.
Low technology adoption by small businesses hampers our software demand.
wrong channel of communication to resolve software and knowledge issues.
delay in decision making will increase the operating cost.
changing of policies changes our business direction
SWOT Analysis

## Slide 23
THANK YOU & WELCOME TO 2017
