# SPS minutes meeting (IT Department)             SPS01/06/15 (2)

# Agendas & Minutes

Date: 01/06/2015 (Monday)

Time: 10.10 am

Venue: Meeting Room, KL Sentral office

Present:	En. Akmaluddin b. Mustajid (Chairman)

Cik Farhana Zahari

En. Fadhirul Hilmi

Korghio Issa

Ahmad Sayem

En. Hafizi

Cik Khairiyah

En. Ahmad Akram

En. Haziq Asyraf

En. Muhammad Hanif

Absent:		Pn. Norshimah (MC)

Pn. Farah Zafirah (MC)

En. Mohd Norhijrah (MC)

MINUTES OF MEETING

En. Akmal discuss and update about meeting with En. Salihin and En. Aizat on 31/05/15 (Saturday) at Batu Caves office.

| No. | Agenda | Action |
| --- | --- | --- |
| 1 | Zakat aggregate income - En. Akmal ask any programmer to create and develop this function in SPS. | Programmer Team |
| 2 | GST advance module (9 screen to-do New menu) - GST – 03 summary report - GST report - En. Hilmi will make the testing of this module by today. | En. Hilmi |
| 3 | SPS for Services (System Testing) - SPS for services system already done by En. Hafizi and it will be test by him by today. - En. Akram and En. Haziq will test it tomorrow on 02/06/15 (Tuesday). | En. Hafizi En. Akram, En. Haziq |
| 4 | Point of Sale System (Cash Sale) - System - Waiting for Puff Inventory system ready with their GST implementation. - While waiting for that, SPS Team also need to prepare and develop POS system by our own. - Interface - Designer needs to create several mockup graphic for POS dashboard. - It must be simple but looks nice. | SPS Team Compulsory to Designer |
| 5 | SPS Dashboard - Designer needs to create several mockup design for new SPS dashboard. - En. Akmal also invite for anyone who interested to present their ideas and mockups design for new SPS dashboard in next version. | Compulsory to Designer |
| 6 | SPS in Arabic Language - SALIHIN will outsourcing someone to be an Arabic translator for SPS new language as current SPS only provides two language which is English and Malay. - En. Haziq and En. Akram will manage the programming part in this Arabic translation. | Arabic Translator, En. Haziq & En. Akram |
| 7 | SOP for Support - En. Akmal ask to make the SOP for SPS support and put it on SPS website. - Currently there are SPS Help Desk on the SPS website made by En. Hanif and Cik Khairiyah. | Cik Farhana, Cik Khairiyah & En.Haziq |
| 8 | Intuit QuickBooks - En. Salihin want us to take a look at Intuit QuickBooks website as a benchmark for SPS website. Intuit QuickBooks link : www.intuit.com.my www.intuit.com - See all the functions on Intuit website and compared it with SPS website. - Review the concept of the menu and dashboard of the website. | Cik Khairiyah, Cik Farhana, En. Hanif & En. Akram |
| 9 | SPS Website - Free trial – Change the position of ‘Online Free Trial’ from the bottom of the website into the top. - Support – Change the SPS Help Desk menu from drop down list menu into the main menu of the main page. - Attend ‘FREE Training’ – This banner needs to be highlighted as this will attract the user to the SPS. | Cik Khairiyah |
| 10 | Up Ranking for Website - Review the ranking of SPS website using www.alexa.com or www.google.com/analytics - Find a way on how to increase SPS website ranking so that when user browse on search engine such Google or Yahoo, SPS will come out on the list. | Cik Khairiyah, En. Akram & En. Hanif |
| 11 | Auto Backup Daily - Need to backup SPS daily. | Sayem |
| 12 | Customize Tax Invoice - Change the position and size of the company logo in the report. | Issa |

ADJOURNMENT OF MEETING

The meeting was adjourned at 11.35 am by En. Akmaluddin b. Mustajid with recitation of Surah al-Asr.

Prepared by,								Approved by,

……………………………………………						…………………………………………

Muhammad Hanif b. Ngarisan						En. Akmaluddin b. Mustajid

Trainee, SALIHIN.							IT Manager, SALIHIN.