Quotation

Salihin Business Management Sdn. Bhd.

(GST No.: 001857028096)

Unit 2A-1, Level 1, Tower 2A Plaza Sentral, Jalan Sentral 5

KL Sentral, 50470 Kuala Lumpur

Phone :+603-2261 4180  Fax :+603-2261 4182

HICOM TECK SEE MANUFACTURING MALAYSIA SDN BHD		Quotation No.: SQN-2015 0000117

Lot 76 & 75A, Jalan Sementa 27/91,					Quotation Date.: 28-08-2015

Section 27,								Sales Person.: En. Iskandar

40000 Shah Alam, Selangor Darul Ehsan.				Currency : MYR

Tel : 03-5191 6077  Fax : 03-5191 6091

Attn : En. Muhammad Faisal Safiri Bin Baidzawi

| No. | Item Name | Item Description | Unit Price (MYR) | Qty | UM | Amount (MYR) |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | System Development | To develop and commissioning a factory costing system for DRB Hicom Tech See Sdn Bhd - Conduct and produce the requirements and feasibility study report. (30%) - Design database and system foundation - Develop prototype version 1 - Develop prototype version 2 - Develop prototype version 3 - SAT (60%) - Training and commissioning + user manual (10%) - Implementation/warranty period (4 months) Estimate Development Duration = 3 months Duration 2 + 4 (months) | 189,000.00 | 1 | Unit | 189,000.00 |
| E & O.E Our quotation is valid for 30 days. To accept, please chop &Sign with authorised Signature & your PO number. |  |  | Sub Total (MYR) |  |  | 189,000.00 |
|  |  |  | GST 6% (MYR) |  |  | 11,340.00 |
|  |  |  | Nett Total (MYR) |  |  | 200,340.00 |

ACCEPTANCE OF THE QUOTATION

Dear Sir / Madam

We hereby agreed on the proposed fee as mentioned in the quotation which was submitted to us.

Regards

Yours truly

…………………………………………………………

Name:

Position:

Date:

Company Chop: